## Slide 1: Role of Account Management at ERCOT
Lessons Learned - 12/05 SAN Failure
January 26, 2006

## Slide 2: Agenda – Lessons Learned
Information Technology –
Assets, deployment, execution
Internal Communications –
Escalation, extended event coordination, restoration decision making
External Communications –
Escalation, distribution, PUCT compliance
Risk Management –
Critical infrastructure and its impact on delivery of business services
RMS/TAC Questions and Answers

## Slide 3: Levels of data storage back-up and recovery - Summary
Production – RAID 5
Data “SNAP’s”
< 3 hr. recovery
Recovery – Level 1 – SNAP’s
Recovery – Level 2 – AUS Mirror
AUS DB Mirror
“SRDF”
Tape back-up
Recovery – Level 3

## Slide 4: Enhance SAN Availability
Issue
    Production outage triggered by dual disk failure, immediate disk recovery through “Hot Spares” was not available
Action Taken
    Implemented 32 in frame “Hot Spares”
Next Step
    Will review other options to provide a higher level of redundancy

## Slide 5: Level 1 - On line Recovery Unavailable
Issue – Level 1 Recovery (Snap’s) unavailable
    Second disk still running, but begins creating bad sectors – Snap’s evaluated/deemed corrupted
    Original/current SNAP process does not provide adequate online recovery
Action Taken
    Vendor engaged to review and recommend best practice changes
Next Step
    Continue with vendor engagement

## Slide 6: Level 2 – “Austin Mirror” Unavailable & upgrade project not executed per plan - impact to Level 3 Recovery
Issue – Austin Mirror upgrade project – Critical project step not executed
    Failed to follow post migration step in project plan which would have mitigated the risks
    Recovery efforts for archive/dw required back to 12/19 as opposed to 12/25
Action Taken
    Business owners to gain sign-off on project plans impacting critical infrastructure supporting service delivery to stakeholders
Next Step
    Hiring Manager of Storage Management
    Reviewing storage management practices
    Changes in risk management practices

## Slide 7: Internal Communications
Issues
    As outage extended, communication between IT operations and business operations management too slow to be initiated
    Initial restoration decisions made without business ops consultation
    Client Relations was contacted but had a bigger task of translating the emerging information into communications to the market.
    Lack of awareness at the IT and business operations levels about Reg. Affairs needs related to PUCT notification per rules
    Lack of a common understanding of recovery capabilities/options
Action To be taken
    Develop an “event” escalation matrix, including Reg. Affairs
    Address Bus/IT joint management decision making process related to restoration
    Confirm roles and responsibilities related to internal communications during an “event”
Next Step
    Begin development of escalation matrix

## Slide 8: Risk Management
  Issue
    Internal decisions that elevated risk or reduced effectiveness of approved mitigation strategies (recover faster, restore services quickly) made in isolation, did not evaluate/document risk elevation
  Action Taken
    Business owners’ sign off required for critical infrastructure project plans
    Project plans address risk to service continuity and mitigation strategies
  Next Step
    Implement action steps

## Slide 9: Follow up Questions from RMS and TAC
During other December outages, planned or unplanned, were there any ‘warning signs’ of storage hardware problems?
  After a review of planned and unplanned outages for the month of December, there were no warning signs of disk failure. A review of the storage system logs also showed no signs of an impending disk failure.
Share the cost/benefit of the purchase of the hot swappable drives?
  Cost to ERCOT was $42,000. The benefits: (1) gain a higher degree of reliability in our primary production storage service, (2) reduce the risk of similar production storage failure requiring ERCOT to restore MP data from other on or off-line data storage sources and (3) reduce the risk of service interruption to MP’s given a similar event type. (ERCOT staff alone logged over 2,000 hours in the recovery process with MP’s likely spending more in aggregate)

## Slide 10: Restoration Management/Coordination
  Issue
    Communications breakdown between Production Support and Market Operations
    Resource issues that impacted ability to perform more parallel recovery
    DR environment not adequately upgraded, maintained and tested
    Lack of a common understanding of recovery capabilities
  Action Taken
    Restoration strategies under review
    Joint business/IT involvement throughout recovery efforts via standing calls/meetings according to escalation matrix
    Include in operations report when there is change that impacts DR environment (regardless of planned or unplanned)
  Next Step
    Development of escalation matrix
    Continue evaluation of resource availability and utilization in events requiring parallel recovery efforts

## Slide 11: Impact Analysis – Direct and Indirect
Issues
    Comprehensive evaluation of service impacts not completed until more than 1 week
    Need to develop a comprehensive list of extract/reports and business owners
    Restoration a priority over impact analysis – outage estimates not available
    Competition for resources affects ability to support other environments
    Amount of time spent in meetings (internally/externally) to restore confidence
Action To Be Taken
    Develop and maintain an inventory of reports & extracts with associated business owners
    Cross functional teams to work restoration to better ascertain outage durations and required recovery time (determined by escalation matrix)
    BU manager/director should gain general awareness of how reports/extracts are used by MPs
    As outage becomes and “event” schedule standing internal meetings for more efficient information sharing and decision making process
Next Step
    Initiate action items above

## Slide 12: Follow up Questions from RMS and TAC
Share more about ERCOT analysis on the stop writing data when a partial failure happens to prevent the bad data/bad tables problem
  Bad data/tables were a result of the hardware failure, not due to the applications continuing to operate for a time in a degraded state due to the hardware not entirely failing at one point
Estimate recovery time if today two disks fail with the mirror synchronized and working
  There would have been no outage if the mirror were working. If an array failed in Taylor the frames would have served the data from the mirrored volumes in Austin with disruption of services to MP’s

## Slide 13: Follow up Questions from RMS and TAC
Who audits the storage processes at ERCOT and will ERCOT be bringing in an outside firm to assist with lessons learned?
  ERCOT’s storage administration group adheres to daily operating procedures and standards including daily auditing and reporting, further, auditing of the storage function is part of the annual SAS70 Type II audit.
  Yes, one of ERCOT’s storage vendors is onsite assisting conducting an analysis and lessons learned.

## Slide 14: ERCOT External Communications Challenge Designing Content and Distribution Systems to Meet Diverse Needs and Wants
Functions
QSE Ops
Sched/Dispatch
Policy Making
(Strategic)
Regulatory/
Governance
Retail Trans
Info
Technology
Meter/
Forecasting
Disputes/ADR
MP Segment, Size, Organization Structure
Policy Analysis and Governance
(Tactical to Strategic)
Day–to-day Operations
(Operating)
Data/
Extracts
Organizational/
Market View
Grid
Planning
QSE Ops
Financial

## Slide 15: ERCOT Communications Challenge Designing Content and Distribution Systems to Meet Diverse Needs and Wants
Functions
QSE Ops
Sched/Dispatch
Policy Making
(Strategic)
Regulatory/
Governance
Retail Trans
Info
Technology
Meter/
Forecasting
Disputes/ADR
MP Segment, Size, Organization Structure
Policy Analysis and Governance
(Tactical to Strategic)
Day–to-day Operations
(Operating)
Data/
Extracts
Organizational/
Market View
Grid
Planning
QSE Ops
Financial
This diversity drives a need for ERCOT Staff to understand/determine:
primary purpose/aim of a communication
primary audience (s)
appropriate vehicle
specific content to meet the primary aim

## Slide 16: ERCOT Communications Challenge Designing Content and Distribution Systems to Meet Diverse Needs and Wants
Functions
QSE Ops
Sched/Dispatch
Policy Making
(Strategic)
Regulatory/
Governance
Retail Trans
Info
Technology
Meter/
Forecasting
Disputes/ADR
MP Segment, Size, Organization Structure
Policy Advisory and Governance
(Tactical to Strategic)
Day–to-day Operations
(Operating)
Data/
Extracts
Organizational/
Market View
Grid
Planning
QSE Ops
Financial
Market Notices (Operations)
Stakeholder Meetings (RMS, WMS, COPS, PRS, TAC)
Stakeholder Meetings (BOARD, PUCT)

## Slide 17: Types of Content and Volume of Messaging Designing Content and Distribution Systems to Meet Diverse Needs and Wants
Operational notice types and estimated volumes:
  Market Notices (100’s)
  Market Bulletins (10’s)
  Market Meeting Agendas (400+)
  Meeting Minutes or Notes (400+)
  Meeting Presentations (1000+)
  Market Calls (100’s)
  Email (?)
  PRR’s and SCR’s (100+, multiple rounds)
  Project Priority List (12)
  Cost/Benefit Analyses and Impact Analyses (100+)
  Ad hoc phone calls (?)
  Training classes (100+ days of delivery, 1000+ of pages of content)
  Market Data Reports and Member Data Extracts (10,000’s)
  Texas Market Link (continuous updates)
  ERCOT.com (continuous updates)

## Slide 18: 2005 Improvements Efforts
Establishment of Communications Working Group (under COPS)
  http://www.ercot.com/committees/board/tac/cops/cwg/index.html
  “CWG is also responsible for advising ERCOT on the content, format and frequency of communication, which is used by ERCOT to ensure that all participants receive timely and accurate market information regarding commercial operations market rules and system changes.”
Focused on operational communications
  Collaborative and productive process with market participants and ERCOT Staff
  Restructuring of market notice template
  Restructuring of list construct to better meet the needs of market participant staff and empower them to control the flow of information to them
  Dynamic process always – MP needs and wants change over time - thus a standing body (Working Group) as opposed to a Task Force

## Slide 19: MP Feedback on Communications – 1205 Storage Failure/Services Disruption
Issue
“ERCOT should have extended its communication distribution list, to include policy makers and governance participants, as the recent operating outage became an extended outage”
Actions Taken/Recommended
  Create a market notification list titled “ERCOT System Event” or other
    Triggered when ERCOT deems a major system event needs escalation to governance and policy makers
    Used for service events across ERCOT (including when a system/service outage extends to 24 hours – excluding events/actions already prescribed by NERC or PUCT)
    Subscriber controlled
    Gives additional transparency for policy makers into operational events that need their attention
    The content would be targeted to the policy makers
    Communicates summary of events, impacts, risks and issues related to market rules and other policy implications.

## Slide 20: PUCT Feedback on Communications – 1205 Storage Failure/Services Disruption
Issue
ERCOT failed to meet its notice requirements with Sr. PUCT Staff in this event
Actions Taken/Recommended
  Regulatory Affairs to create and maintain a PUCT Sr. Staff after hours call list
  RA to make phone call to notice event and call if necessary to confirm receipt of message
  RA to review with ERCOT managers, directors and officers, our PUCT notification obligations in an effort to ensure proper internal flow of information in the event of an extended outage
  Create a market notification list titled “ERCOT System Event”
    ERCOT Staff to work with PUCT Sr. Staff to ensure they are properly subscribed initially

## Slide 21: Feedback on Session