## Slide 1: RMS Update to TAC
March 9, 2006

## Slide 2
RMS Voting Item
RMGRR031- IDR Installation Process
  Identifies roles and responsibilities for Mandatory and Optional IDR Installations
  Details content of IDR Requirement Report
  Documents request process for both types of IDR Installations
  Documents error reconciliation between Market Participants
  Creates a standardized request form for processing installation requests
  Unanimously approved at RMS

## Slide 3
RMS Update to TAC
New Terms and Conditions Task Force created.
  Unanimous approval at RMS
  Task Force will finalize scope document and approach during initial meetings
  Task Force to begin identifying changes to market processes and documents when Delivery Service Tariff project is finalized at PUCT

## Slide 4
RMS Update to TAC
Profile Working Group reporting to COPS
  RMS approved the move
  The motion passed with one negative vote from the Coop segment.
  RMS Procedures will be revised to reflect this change in RMS scope and submitted to TAC.

## Slide 5
RMS Update to TAC
Fastrak Project Update
  TTPT Script Teams kicked off on February 16th
  Scripts should be completed by April TTPT meeting
  Market training to begin in early May
  Market testing May 22nd – June 9th
  Production “Go-Live” with GUI and API June 17th

## Slide 6
RMS Update to TAC
Fastrak Project Update cont.
  $861,131 budget increase for the project required for additional contract personnel at ERCOT to complete testing and development.
  This budget increase will impact other market projects for 2006. The specific projects impacted could not be identified at the Feb. RMS meeting.
  Impacts to project may not be limited to Retail Operations

## Slide 7
RMS Update to TAC
Questions?