## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
COPS Meeting
March 14, 2006

## Slide 2
2005 Goals
Evaluate Profile ID assignment responsibilities – June
Annual Validation 2005 – make changes and complete – December
AV 2006 – review of 2005 changes per long term –
  Business (June), cut point (Dec.)
Evaluate Lagged Dynamics – Dec.
Bring Load Profiling Guides current – Dec.
Processing new profile requests – Oil & Gas, Convenience Store – Dec.
Collaboration with UFE TF – Dec.
Writing PRRs as required – Dec.
LRS sample selection round two – Dec.
IDR Analysis – 2 issues left – Dec.
Agreement between decision tree language and LPG – Dec.

## Slide 3
Evaluate Profile ID assignment responsibilities – June
Status – pending
a) Two full day workshops and several conference calls.
- 4 million dollars est. total change & 1 million dollars partial change.
  b) Oct. 14, 2005 conference call achieved consensus on option 2 (partial).
  c) Nov. 17, 2005 PWG reviewed option 2.
  d) Dec. 15, 2005 PWG reached consensus on option 2 for Residential.
  - Business Segment still under study by TDSPs for option 2.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 4
2. Annual Validation 2005 – make changes and complete – December
Status – Complete
a) TDSPs and ERCOT instituted several algorithm changes per 2005 plan.
b) Decision Tree updated.
c) TDSPs and ERCOT completed all transactions.
d) In August PWG debated and submitted a recommendation.
d) RMS/TAC/BOD suspended Residential Transactions pending ERCOT Analysis.
e) ERCOT conducted a Residential Survey.
f) October 29, 2005 PWG recommends the flow of residential transactions.
g) November 7, 2005 RMS recommends partial flow of residential transactions.
h) December 1, 2005 TAC approved RMS recommendation.
i) December 15, 2005 RMS recommendation passes on remaining transactions and 99% criteria. (going to TAC in January 2006).
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 5
3. AV 2006 – review of 2005 changes per long term –
  Business (June), cut point (Dec.)
Status – pending
a) PWG has consensus on four changes for 2006.
b) December PWG to reviewed specifics on the four decision tree changes for 2006.
- Two Business suggestions dropped due to very low impact.
- Two Residential suggestions pending market approval of c) and d) below.
c) Possibility of ERCOT having partial responsibility for profile id assignment.
d) Possibility of new residential profile id assignment algorithm.
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 6
4. Evaluate Lagged Dynamics – Dec.
Status – on going
Have had several discussions to educate and discuss possibility.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 7
5. Bring Load Profiling Guides current – Dec.
Status – on going
a) LPGRR005 Remove 1000 kW references approved.
b) LPGRR006 Retail Market Guide Reference – withdrawn.
c) LPGRR007 IDR Requirement Changes pending approval of RMGRR031.
d) LPGRR008 Profile ID Assignment Effective Date approved by RMS 11/9.
e) Additional drafts being written by PWG sub-teams.
f) Written drafts under review for LPG Sections 8, 9 and 11.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 8
6. Processing new profile requests – Oil & Gas, Convenience Store – Dec.
Status – pending
  a) Convenience Store request withdrawn.
  b) Oil & Gas request is in data validation phase of evaluation by ERCOT Staff.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 9
7. Collaboration with UFE TF – Dec.
Status – ongoing
  2003 UFE report by ERCOT staff issued.
  2004 UFE report pending ERCOT resource allocation.
  COPS has suggested PWG evaluate affects of Hurricane Rita.
  COPS has suggested PWG evaluate TDSP meter estimation processes.
        Italics are unplanned
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 10
8. Writing PRRs as required – Dec.
Status – on going
  PRR488 Weather Responsiveness Determination Eff. 05.
  PRR514 Twelve Month Window for Non-IDR Scaling Eff. 05.
  PRR536 lower IDR Mandatory Installation Threshold Eff. 05.
  PRR544 12-Month Window for Scaling NIDR to IDR Eff 05.
  PRR565 Calculation of Losses for Settlement Eff 05 – implementation 06.
  PRR566 Implementation of IDR Optional Removal Threshold Eff 05.
  PRR572 Weather sensitivity classification Eff 05.
  PRR617 IDR Optional Removal Eff 05.
  Reviewed a draft of Historical Usage Requirement for Opt-In Entities.
  Reviewed a draft of Transmission language for IDR Optional Removal.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 11
9. LRS sample selection round two – Dec.
Status – pending
a) Report on sample evaluation developed.
b) Data review with TDSPs in process.
c) 12 months of data for most meters as of October 2005.
d) Tentative Milestone Targets.
03/31/06: Analysis of current profile models complete.
04/30/06: Sample Point selection for round 2 complete.
06/30/06: Complete profile model building.
09/30/06: Stakeholder process completion (best case scenario).
02/28/07: 150 day notification completed.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 12
10. IDR Analysis – 2 issues left – Dec.
Status – pending
Needs LRS project data analysis:
- Consider the impact of mandatory TOU metering and application of the profile chunking methodology as both an alternative and a supplement to IDR metering.
- Repeat the analysis when ERCOT load research data is available to more accurately assess where the IDR threshold should be set.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 13
11. Agreement between decision tree language and LPG – Dec.
Status – pending
A LPGRR discussed and extensive draft in process.
2005 Goals
Notes: The point here is to underline the massive amount of work done in a short time for this issue. I also speak to PWG’s Kudo’s for ERCOT LP Staff.

## Slide 14
2006 Goals
Evaluate Profile ID assignment responsibilities.
Existing Profile Evaluation and New Profile Recommendation.
LRS sample selection round two.
Processing new profile requests – Oil & Gas..
Stabilizing Annual Validation Migration Issues.
Complete 2004 & 2005 UFE Analysis.
Identify ways to accommodate extreme events on the Settlement process.
Evaluate Lagged Dynamic profiles.
IDR Analysis – 2 issues outstanding from original analysis.
Incorporating into the Load Profiling Guides the Decision Tree language where possible.

## Slide 15
2006 Goals
Evaluate Profile ID assignment responsibilities.
Profile ID assignment affects accuracy of settlement and the number of Profile ID migrations sent to the market during Annual Validation. Centralizing the assignment process with ERCOT allows implementation of more data intensive algorithms to achieve assignment stability and accuracy. The PWG has submitted a LPGRR to address this issue. Stability of assignment is also a prerequisite to recalibration of load profiles.
2. Existing Profile Evaluation and New Profile Recommendation.
Use the load research collected thus far to evaluate the accuracy of current load profiles, and develop improved models where warranted. This project is specified in Protocols and by PUCT rulemaking as a function of the ERCOT Load Profiling Staff.

## Slide 16
2006 Goals
LRS sample selection round two.
The current load research sample was designed on a 15% accuracy at 90% confidence criteria and consists of about 4000 load research IDR meters. The analysis of the results shall be used to determine how many additional sample points will be needed to achieve the appropriate level of accuracy and cost to the market.
Processing new profile requests – Oil & Gas.
New profiles can be requested by Market Participants. This profile request is pending evaluation of load research data from the Oil and Gas type premises.

## Slide 17
2006 Goals
Stabilizing Annual Validation Migration Issues.
The PWG annually per Protocols has been attempting to correct the issue of large migration of ESIIDs from one assignment to another during the annual validation process. The BOD and TAC both have expressed a desire for this issue to be resolved. The LPGRR mentioned in goal 1 is the first step in this direction.
Complete 2004 & 2005 UFE Analysis.
The previous UFE reports have been done by the ERCOT Load Profiling Staff.
Identify ways to accommodate extreme events on the Settlement process. This was assigned to PWG per COPS in November 2005.

## Slide 18
2006 Goals
Evaluate Lagged Dynamic profiles.
This is a methodology for load allocation used in other jurisdictions. This method could provide more accurate profiles for settlement and particularly during mass outage events.
IDR Analysis – 2 issues outstanding from original analysis.
Protocols requires an analysis of the IDR threshold level. The completed analysis made four recommendations, two of which require the use of load research data.
Incorporating into the Load Profiling Guides the Decision Tree language where possible.
This would result in formal stakeholder governance of the Decision Tree language.