## Slide 1: Flight Update

## Slide 2: Flight 0106
Complete
All testing completed successfully

## Slide 3: Flight 0406
Next Flight - 0406
FasTrak testing by volunteer for GUI
FasTrak testing required for API
Orientation Meeting 3/7
Flight Deadline 3/15
Connectivity Kick-off Conference Call 3/21
Flight Kick-off Conference Call 4/17
Flight Begins 4/20
FasTrak testing 5/24 – 6/5
Flight scheduled to conclude 5/30