## Slide 1: Nodal Business Requirements ROS Update – February 16th, 2006 (Presented at TPTF on 2-7-2006)
Steve Grendel
Market Redesign Business Program Director

## Slide 2: Agenda
Status of NMMS Requirements
Requirements Mapping Methodology

## Slide 3: NMMS Requirements Timeline
Thursday (2/2) – NMMS Draft Requirements Posted
Thursday (2/9) - Complete Internal ERCOT Reviews.
Monday(2/13) – Complete requirement mapping to protocols.
Wednesday (2/15): Post NMMS requirements for TPTF review.
Monday 2/20: Review Requirements with TPTF.

## Slide 4: NMMS Requirements Review Calendar
February
March

## Slide 5: Business Requirement Methodology
Provide consistent requirements labeling across all Nodal project efforts
Provide traceability / linkage between the following elements:
    Source (e.g., Protocol)
    Requirement
    Conceptual System Design
    Design (detail)
    Test Script
Provide requirement change management: mapping will allow for identification of impacts of protocol changes to all mapped elements
Provide status reporting / gap analysis of protocol coverage to TPTF members

## Slide 6: Traceability Example
Protocol Section: Charges for Ancillary Services Procurement in the DAM
  4.6.4.2.1 – Regulation up service charge
  4.6.4.2.2 – Regulation down service charge
  4.6.4.2.3 – Responsive reserve service charge
  4.6.4.2.4 – Non-spinning reserve service charge
Requirements:
  Req 1 – 10 = 4.6.4.2.1
  Req 11-20 = 4.6.4.2.2
  Req 21-30 = 4.6.4.2.3
  Req 31-40 = 4.6.4.2.4
Conceptual Design:
  CSD 1 – 20 = Req 1 – 20
  CSD 21 – 30 = Req 21 -- 40
Design:
  DES 1 – 20 = Req 1 – 5, 11 – 15, 21 – 25, 31 - 35
  DES 21 – 30 = Req 6 – 10, 16 – 20, 26 – 30, 36 – 40
Test Scenario:
  TST 1 – 30 = Req 1 – 10
  TST 31 – 60 = Req 11 – 20
  TST 61 – 90 = Req 21 – 30
  TST 91 – 120 = Req 31 – 40

## Slide 7
Pilot Project – NMMS
Refer to NMMS sample

## Slide 8: Questions ? ? ?
Thank you!