DWG Report to ROS, April 2006

- The last DWG meeting was March 28-29, 2006.

- The DWG had a joint meeting with the Black Start Task Force on March 28.  The summary of the meeting is attached.

- Flat start activities are completed for the 2008 case

- Flat start activities have begun for the 2006 case with wind models

- The next DWG meeting will be May 17-18.

DWG Tasks, 2006

| Task | Status |
| --- | --- |
| Flat start 2006 case | Complete |
| Flat start future case | Complete |
| Incorporate load as responsive reserve models into dynamics database. | Complete |
| Flat start 2005 case with wind models. | Working |
| Publish flat start book. | Future Activity |
| Make annual determination of the number and location of dynamic monitoring devices. | Working |
| Assist Black Start Task Force in evaluating ERCOT-wide black start plan | Working |
| Transient Voltage criteria | Future Activity |
| Review recently approved NERC Standards with respect to ERCOT Op Guides and Protocols | Working |
| Review current ERCOT criteria for proposed NERC Standards (PRC-019,PRC-024,MOD-026-1,MOD-027-1) | Working |
| Participate in ROS Ad Hoc Task Force regarding Power System Stabilizers | Working |
| Annual Procedural Manual review/update. | Working |
| Begin 2006 flat start activities. | Fall Activity |