| PRR Number | 656 | PRR Title | SCE Performance Charge |
| --- | --- | --- | --- |
| Preliminary Impact Issues Discussion Date |  | 04/14/06 |  |
| Credit Impacts |  | YES _______ NO ______ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO __x___ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | $200k - $500k (preliminary estimate) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Project Time: preliminary project programming, testing & implementation estimated to be at least six to nine months. Start date: Uncertain. Stakeholder reprioritization of current 2006 System Operations projects and human resource availability considerations apply. |  |
| ERCOT Staffing Impacts (across all areas) |  | Compliance and System Operations – None expected. Settlements & Billing – Department workload expected to increase, but no requirement to add a FTE. |  |
| ERCOT Computer System Impacts |  | Data measurement - MOS: develop five-minute average SCADA. - Lodestar migration: send five-minute average SCADA from MOS. - Lodestar: create new five-minute settlement determinant variables defined in proposed Protocols 6.8.6 and 6.9.9. Settlement: - Develop code for calculating SCE Performance Charge in Lodestar using the new five-minute settlement determinants Data Quality - Bad SCADA data policy: Computer programs will be needed to screen bad data quality intervals. Also, an approved settlement policy is needed for settling five-minute intervals where SCADA data quality is not good. |  |
| ERCOT Business Function Impacts |  | ERCOT Settlements & Billing group will be responsible for performing the financial settlement requirements under PRR656 |  |
| Grid Operations & Practices Impacts |  | Needs further investigation |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None at this time.

Evaluation of Interim Solutions (e.g., manual workarounds)

None at this time.

Feasibility of Implementation

Resource availability: Undetermined – subject to additional verification Impact to other projects: Undetermined – subject to additional verification