## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
April 21, 2006

## Slide 2
Project and PPL Update
PRR525 – SCE Performance Monitoring
  Go Live moved to 4/27/2006
PRR425 – Outage Scheduler Enhancements Phase II
  Go Live moved to 8/23/2006
PRR312 – Enhance ESIID Lookup Function
  TDSP Extract - Go Live moved to 7/4/2006
  TML - Go Live moved to 10/14/2006
TML Phase 3 Wholesale Enhancements
  Initiated in April
April PPL posted to ERCOT.com on 4/14

## Slide 3
Monthly Project Updates
Issue: Improved understanding of ERCOT projects is needed
Solution: Monthly PRS agenda item for a brief overview from one of the five ERCOT Program Areas
Schedule:
Program Area
  January IO IT Operations
  February SO System Operations
  March RO Retail Operations
  April None
  May MO Market Operations
  June CO Corporate Operations
  July IO IT Operations

## Slide 4
Questions?
Questions?