## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
COPS Meeting
April 28, 2006

## Slide 2
2006 Goals
Evaluate Profile ID assignment responsibilities.
  LPGRR010 to TAC 4/7.
Existing Profile Evaluation and New Profile Recommendation.
  First analysis by ERCOT staff presented at 3/30/2006 PWG mtg.
  Major work effort by ERCOT staff see PWG meeting Key Documents.
  Settlement trade day transition to new profiles shall be of issue.
LRS sample selection round two.
a. Discussed at PWG, general feeling is assignment needs to be stable first.
b. Brainstormed accuracy criteria for sample design and meter allocation.
c. TDSPs concern as to how many additional meters needed.

## Slide 3
2006 Goals
Processing new profile requests – Oil & Gas.
  a. First analysis by ERCOT staff presented at 3/30/2006 PWG mtg.
  b. ERCOT Recommendation due PWG on 4/27/06.
  c. How to implement may be significant issue if profile approved.
Stabilizing Annual Validation Migration Issues.
  a. Pending LPGRR010, change Decision Tree for 2006 Annual Validation.
  b. ERCOT to analyze new residential algorithm with LRS data.
  c. ERCOT to analyze weighting with energy the load factor profiles.
Review 2004 & 2005 UFE Analysis.
  a. Pending.
Identify ways to accommodate extreme events on the Settlement process.
  a. Brainstormed the issue at PWG on 3/29/06, to be considered further.

## Slide 4
2006 Goals
  Evaluate Lagged Dynamic profiles.
a. Part of the discussion for item 7 above, to be considered further.
b. May have merit to solve extreme events.
c. May have merit in making settlement more responsive to actual load
d. Implementation costs could be considerable but similar to or included in
Below-the-line open DLC or new profiles Projects;
40056_01 PRR478, 50108_01, 50108_02 PRR311
IDR Analysis – 2 issues outstanding from original analysis.
  a. Pending.
Incorporating into the Load Profiling Guides the Decision Tree language where possible.
  Discussed at PWG on 3/29/06, Market Rules reviewing current draft LPGRR.

## Slide 5
Other Actions
Draft LPGRR for chapter 2 was reviewed and Market Rules is reviewing, PWG final review due on 4/27/06.
Draft PRR on historical load for Opt-in Entity has been dropped by PWG.
Meeting Procedures for PWG is being developed.
PWG Goals corrected per COPS and posted to Web.
PWG open items and closed item list implemented and posted on Web.
Discussed UFE on Feb. 18 and 19, which appears in part to be because IDRs were estimated on simple proxy day because no weather sensitive proxy day was found, issue to be reviewed more by ERCOT Staff and brought to UFETF.