## Slide 1: 2006 Production Implementations
Opportunities for MP testing prior to release
COPS 4/28/2006

## Slide 2: Production Implementations
Process
  Migration Control (OP8.ReleaseManagement.doc)
  Testing
    Unit / Product
    UAT / Integration
  Production Verification
    Business users
2006 statistics year-to-date

## Slide 3: 1/1/2006 – 4/27/2006
180 SIRs/Projects
  138 – Retail
  34 – Wholesale
  8 – EDW/EIS
36 releases
  13 – Retail
  16 – Wholesale
  7 – EDW/EIS

## Slide 4: 1/1/2006 – 4/27/2006
Defects resolved during testing
  140 – Retail
  Unknown – Wholesale
  36 – EDW/EIS (since 1/20)
21 rollbacks
  16 – Retail
  5 – Wholesale
  0 – EDW/EIS

## Slide 5: 1/1/2006 – 4/27/2006
4 production issues with potential affect to the market – part of planned release
  1/30/06 – “Report Explorer Legacy”
    SIR 10347 (MID Project)
  3/27/06 – API/TML Connectivity Issue
    SIR 10343 (MID Project)
  3/27/06 – Late Statement Postings
    SIR 10430 (MID Project)
  4/24/06 – Late Statement Postings
    Migration error (MID Project)
1 Production issue with potential affect to the market – not part of planned release
  2/23/06 – USA Function outage
    Verisign made a code change without notification

## Slide 6: Mitigation strategies
New iTest environment that mirrors production (July 2006)
Lessons Learned
  Project level
  Testing team
Market Testing
  Established criteria: If the business requirements and/or detail design require or potentially require a systemic change for any Market Participant

## Slide 7: Market Testing
Requirements to support Market Testing
  Additional Testing Resources
  New TTPT / MCT / TX SET-type sub-group for Wholesale, EDW/EIS, and Corporate Apps (i.e. ERCOT.com).
  Additional hardware / environment requirements to support market testing
Impacts of Market Testing
  Delays for implementation of all projects / SIRs
  Additional cost for all projects / SIRs

## Slide 8: Case history
TX SET Releases
  Requires market testing
Siebel Upgrade
  No market testing
TCH Upgrade
  No market testing
Loadstar Upgrade
  No market testing
ERCOT.com
  No market testing
  Dual systems for 60 days
Extracts
  No market testing
  Exception to established criteria
  New or changes
MarkeTrak
  Market testing for API
  No market testing for GUI