## Slide 1: TPTF Update Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. ERCOT Modeling Forum | Update on Network Model discussion between ERCOT and Market Participants | For review
3. Approval of Milestone | Request TAC approval of Milestone – Business Requirements for NMMS | For vote
4. TAC Subcommittee Transition Assignments | Need tasks defined in the Nodal Protocols assigned to appropriate Subcommittees | For decision

## Slide 3
Meeting Summary
Meetings March 6 & 7 and March 28 &29
Attendance approximately 40
ERCOT Protocol Clarifications
  Completed review of questions from Sections 1, 2, 3, 4, 5, 6, 7, 8, 9, 10, 16, and 22F with TPTF
  Questions from Section 17 yet to be presented, pending PUCT ruling on Market Monitor
Nodal PRRs
  ERCOT staff prepared Nodal PRRs, by section, to address synchronization requirements and address TPTF clarification interpretations
  Reviewed Section 1 and Section 3 Nodal PRRs on March 28 and March 29
  On March 29, TPTF approved Section 1 Nodal PRR by a ballot vote of 100% in favor
  This PRR will be sent to PRS

## Slide 4
Meeting Summary
Transmitted Network Model Request for Interest for TPTF to review and comment on any possible compliance issues with applicable protocols
Next meetings
  Monday, April 10 and Tuesday, April 11
  Monday, April 24 thru Wednesday, April 26
Will be discussing:
  Additional Nodal PRRs
  Combined Cycle Resources in Nodal
  CRR auction model process

## Slide 5
ERCOT Modeling Forum
On March 6, 2006 TPTF approved a motion to:
“approve the NMMS requirements document as being in compliance with applicable Nodal Protocols and to appropriately utilize a forum of Market Participants to ensure that the NMMS conceptual design process moves forward in a feasible and cost-effective manner”.
ERCOT assembled a forum of Market Participants on March 23
Members of the TPTF discussed the nodal protocol requirements related to consistency between the models.
Several TSPs discussed planning activities
Two “compromise” options were presented and discussed but no consensus was reached
A second meeting is scheduled for April 4
The modeling project is on the Nodal critical path and must be resolved quickly so ERCOT can develop their NMMS conceptual design.

## Slide 6
TAC Approval of Milestone
On March 6, 2006 TPTF approved a motion to:
“approve the NMMS requirements document as being in compliance with applicable Nodal Protocols and to appropriately utilize a forum of Market Participants to ensure that the NMMS conceptual design process moves forward in a feasible and cost-effective manner”.
The vote was approved with one negative vote (IOU) and one abstention (Muni). All segments, except the Cooperative segment, were present.
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestone – Approval of NMMS Business Requirements

## Slide 7
TAC Subcommittee Assignments
3.1.1 ERCOT must work with the appropriate TAC Subcommittee to develop procedures for characterizing a Simple Transmission Outage
3.10.7.1 Each Transmission Element must have a unique identifier using a consistent naming convention used between ERCOT and TSPs. ERCOT shall develop the naming convention with the assistance of the TSP and the approval of TAC
3.10.7.4 The appropriate TAC subcommittee shall establish a task force that is open to Market Participants, comprised of technical experts to develop a set of Telemetry Criteria consistent with the minimum requirements of the Protocols
3.10.9 The appropriate TAC subcommittee shall establish a task force that is open to Market Participants, comprised of technical experts to develop a State Estimator Performance Standard consistent with the minimum requirements of the Protocols.

## Slide 8
TAC Subcommittee Assignments
3.19(2) An appropriate subcommittee approved by TAC (“TAC Subcommittee”) may develop an alternative list through the analysis described below for determining Competitive Constraints
3.19(3) The TAC Subcommittee shall perform the following analysis with the goal of developing an objective standard for determining Competitive Constraints:
5.61(4) The process for determining the verifiable actual costs must be developed by ERCOT, approved by the appropriate TAC subcommittee
5.6.3(3) The process for determining the verifiable actual costs for a startup attempt under paragraph (2) above must be developed by ERCOT, approved by the appropriate TAC subcommittee

## Slide 9
TAC Subcommittee Assignments
6.5.7.6.1(2) ERCOT shall develop a methodology, subject to TAC approval, to determine the optimal frequency bias for given system conditions
6.5.7.6.2.3(1) ERCOT shall develop a procedure approved by TAC to deploy Resources providing Non-Spinning Reserve Service
6.5.9.4.1(2)(b) ERCOT shall develop a procedure for determining which Load Resources to interrupt and to equitably allocate Load Resources to one of two deployment stacks to enable a 50% deployment, which procedure must be approved in advance by TAC
7.2.1 The appropriate TAC subcommittee shall establish a task force that is open to Market Participants, comprised of technical experts, to develop a naming convention for CRRs consistent with the requirements of the Protocols
8.0 in some instances Section 8 requires ERCOT to develop other performance measures that must be approved by the Technical Advisory Committee (TAC)

## Slide 10
Questions
?