## Slide 1: Project Management Update TAC Team Meeting
4/07/05 Organizational Changes

## Slide 2: Project Management Process
During Q3 2005, KEMA performed a PMO Review that provided “Quick Hit”, Short Term, and Long Term recommendations to help improve the effectiveness of the PMO and project delivery.
Internal process improvement team is completing the implementation the following “Quick-Hit” recommendations to improve project delivery:
  Address project accountability, responsibility and basic management practices with specific focus on organizational structures and corresponding roles and responsibilities.
  Establish effective project reporting and communications at both the project and enterprise levels.
  Establish a resource utilization process that reflects accurate allocations for use in forecasting, scheduling, tracking and budgeting of projects.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: Organizational Changes
Implemented the following organizational structures
  Update current Centralized Program Management Office (PMO) focusing on fostering project management excellence through standardized processes, procedures, tools, training and support functions for all ERCOT projects
  Establish Decentralized Divisional Projects Organization (DPO) focusing on accountability and responsibility for business area project portfolio management and delivery.
Established Divisional-PPL’s assigning accountability and responsibility to each ERCOT Executive for managing their resulting business area capital projects portfolio.
Clarified, documented and communicated Roles and Responsibilities to revised organizational structures.

## Slide 4: Organization Structure Changes
The project management teams will report directly to their corresponding business area establishing a Divisional Project Organization (DPO) that will be supported by the Program Management Office (PMO).
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5: Reporting Process
PMO Planning, Quality and
Reporting Department
Enterprise Level
Reporting
Project Level
Reporting
Executives
and
Stakeholders
DPO Manager
Project Managers,
Business Leads,
Technical Leads
Project Status
Management Detail
Program Dashboard
Release Status
Information
and
Communication
Information
and
Communication
Project Server
Data
Extract, Aggregate
and Summarize to
Enterprise Level
Extract, and Compile
Project Level Details
M
o
n
t
h
l
y
/
B
i
-
W
e
e
k
l
y
Daily/Weekly
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6: Divisional Projects Report Summary Page - Sample

## Slide 7: Divisional Projects Report Detail Page - Sample

## Slide 8: Divisional Projects Report Detail Page - Sample

## Slide 9: Divisional Projects Report Schedule Page - Sample
% of Work Complete
Start Date
Corporate Operations (CO) Program Area Portfolio

## Slide 10: Project Status Report - Sample

## Slide 11
Questions?