## Slide 1: Flight Update 05/10/2006

## Slide 2: Flight 0406
Details – Flight 0406
Flight Kick-Off Conference Call
  Approved Flight Schedule listed for 04/14/06
  Due to significant amount of MPs closed 04/14/06 (Good Friday), Kick-Off call moved to Monday 04/17/06
Flight 0406 began Monday, 04/17/06 at 8:00 AM CPT, even though Kick-Off call occurred at 2:30 PM CPT that day
Flight 0406 scheduled to conclude 05/30/06

## Slide 3: Flight 0406
Progress
Flight started on time
Connectivity not quite complete due to Penny Test outstanding with 4 Trading Partners
As of 05/02/06 at 2:30 PM
  Day 12
    35.4% complete
    38.68% by end of day
    Complete through Day 5

## Slide 4: Flight 0406
  Day 12 (continued)
    97 outstanding transactions for Week 2
      41 Inbound to ERCOT
      24 Outbound from ERCOT
      32 Point-to-Point
    45 overdue transactions for Week 3 (as of 05/02/06)
      9 Inbound to ERCOT
      26 Outbound from ERCOT
      10 Point-to-Point

## Slide 5: Flight 0406
Next Flight - 0706
MPs intending to use API will test for MarkeTrak
  GUI Interface testing volunteers will also be accepted
Orientation Meeting: 06/13/06
Flight Deadline: 06/21/06
Connectivity Kick-Off Conference Call: 06/27/06

## Slide 6: Flight 0406
Next Flight – 0706 (continued)
Flight Kick-Off Conference Call: 07/07/06
Flight begins: 07/10/06
MarkeTrak Testing API/GUI: 08/07/06 – 08/18/06
Flight scheduled to conclude: 08/22/06