## Slide 1: RO Projects Overview Project Priority List (PPL) Update
Adam D. Martinez
Mgr, Market Ops Divisional Projects Organization
ERCOT
RMS Meeting
May 10, 2006

## Slide 2: Current RO Project Priority List – Top 20 *
Source | Comm | Prog Area | Project | Project No. | Current Phase | 2006 Priority | 2006 Rank | 2006 Budget Range
Market | RMS | RO | Enhancement to FasTrak Tools | 50007 | Execution | 1.0a | 0.03 | $1M-$3M
ERCOT | RO CART | RO | Service Oriented Architecture (SeeBeyond Replacement) | 50121 | Execution | 1.0a | 0.08 | N/A
ERCOT | RO CART | RO | Endpoint Services - Phase I (SeeBeyond Replacement) | 50121_06 | Closed | 1.0a | 0.08 | $100k-$500k
ERCOT | RO CART | RO | Retail Business Processes (SeeBeyond Replacement) | 50121_07 | Execution | 1.0a | 0.08 | $1M-$3M
ERCOT | RO CART | RO | Endpoint Services - Phase II (SeeBeyond Replacement) | 50121_08 | Planning | 1.0a | 0.08 | $100-$500K
ERCOT | RO CART | RO | TX SET 2.1 | 40034 | Closed | 1.0a | 0.09 | <$100k
ERCOT | RO CART | RO | 2005 SIR Enhancements | 50026 | Execution | 1.0b | 0.89 | $100k-$500k
Market | RMS | RO | ERCOT Outage Evaluation and Resolution, Ph. I & II | 60006_01 | Planning | 1.1 | 8 | $1M-$3M
Market | RMS | RO | Performance Measures Reporting | 60007_01 | Not Started | 1.1 | 9 | $1M
Market | RMS | RO | Terms and Conditions Requirements | 60008_01 | Not Started | 1.1 | 10 | $500k
RO Cut Line (Initial placement based on consolidated ERCOT PPL; RO allocation = $6.75M) |  |  |  |  |  |  |  | 
ERCOT | RO CART | RO | SOA Extend Footprint | 60010_01 | Not Started | 1.1 | 13 | $500K-$1M
ERCOT | RO CART | IO | Enhance Digital Certificate Program | 60013_01 | X-fer to IO | 1.1 | 17 | $100k-$500k
RO Capability Range (Line placement varies based on Forecasted Spend for Portfolio) |  |  |  |  |  |  |  | 
ERCOT | RO CART | RO | ESI ID Account Table Split | 60015_01 | Not Started | 1.1 | 23 | $100k-$500k
ERCOT | RO CART | RO | ERCOT.com Secured Area | 60077_01 | Initiation | 1.1 | 25.5 | $100k-$500k
ERCOT | RO CART | RO | EDW Siebel Transition | 50059_01 | Initiation | 1.1 | 26 | $500k-$1M
ERCOT | RO CART | RO | EDW TCH Transition | 50060_01 | Initiation | 1.1 | 27 | $100k-$500k
ERCOT | RO CART | RO | EDW EAI Transition | 50061_01 | Not Started | 1.1 | 28 | $100k-$500k
ERCOT | RO CART | RO | ETS Transition to EDW | 50088_01 | Not Started | 1.1 | 29 | $500k-$1M
Market | RMS | RO | Calculation of Losses for Settlement | 60068_01 | X-fer to MO | 1.1 | 32.6 | <$100k
Market | RMS | RO | Mass Customer Transition | 40038_01 | Initiation | 1.2 | 54 | $1M-$3M
Stats: 2 Closed; 4 Initiation; 2 Planning; 4 Execution; 6 Not Started; 2 Transferred
Indicates planned or recent change in Phase and/or Budget Range; specifics in red font
PLEASE NOTE: PPL posted to ERCOT.com as of 5/10/06 (http://www.ercot.com/services/comm/projects/index.html) may not include recent updates reflected here
Yellow

## Slide 3: 2007 PPL DRAFT ERCOT Analysis – Top 20 *
Source | Comm | Project | Project No. | Current Phase | DRAFT ERCOT 2007 PPL Impact
Market | RMS | Enhancement to FasTrak Tools | 50007 | Execution | N/A – completes in 2006
ERCOT | RO CART | Service Oriented Architecture (SeeBeyond Replacement) | 50121 | Execution | N/A – completes in 2006
ERCOT | RO CART | Endpoint Services - Phase I (SeeBeyond Replacement) | 50121_06 | Closed | N/A – completed in 2006
ERCOT | RO CART | Retail Business Processes (SeeBeyond Replacement) | 50121_07 | Execution | N/A – completes in 2006
ERCOT | RO CART | Endpoint Services - Phase II (SeeBeyond Replacement) | 50121_08 | Planning | N/A – completes in 2006
ERCOT | RO CART | TX SET 2.1 | 40034 | Closed | N/A – completed in 2006
ERCOT | RO CART | 2005 SIR Enhancements | 50026 | Execution | N/A – completes in 2006
Market | RMS | ERCOT Outage Evaluation and Resolution, Ph. I & II | 60006_01 | Planning | N/A – completes in 2006
Market | RMS | Performance Measures Reporting | 60007_01 | Not Started | Carry-over into 2007 PUCT / Market input needed
Market | RMS | Terms and Conditions Requirements | 60008_01 | Not Started | Carry-over into 2007 Market input needed – possible merge with Mass Trans and/or TX SET 2.2
RO Cut Line (Initial placement based on consolidated ERCOT PPL; RO allocation = $6.75M) |  |  |  |  | 
ERCOT | RO CART | SOA Extend Footprint (expansion of TIBCO integration) | 60010_01 | Not Started | Carry-over into 2007 Under review by ERCOT as potential individual projects
ERCOT | RO CART | Enhance Digital Certificate Program | 60013_01 | X-fer to IO | N/A – IO CART
RO Capability Range (Line placement varies based on Forecasted Spend for Portfolio) |  |  |  |  | 
ERCOT | RO CART | ESI ID Account Table Split | 60015_01 | Not Started | Carry-over into 2007 Start in 2006
ERCOT | RO CART | ERCOT.com Secured Area | 60077_01 | Initiation | N/A – completes in 2006
ERCOT | RO CART | EDW Siebel Transition | 50059_01 | Initiation | Carry-over into 2007
ERCOT | RO CART | EDW TCH Transition | 50060_01 | Initiation | Carry-over into 2007
ERCOT | RO CART | EDW EAI Transition | 50061_01 | Not Started | Carry-over into 2007
ERCOT | RO CART | ETS Transition to EDW | 50088_01 | Not Started | Carry-over into 2007
Market | RMS | Calculation of Losses for Settlement | 60068_01 | X-fer to MO | N/A – MO CART
Market | RMS | Mass Customer Transition | 40038_01 | Initiation | Carry-over into 2007
PLEASE NOTE: Analysis and 2007 PPL subject to change via additional PUCT, Market, & ERCOT input gathered during May-July 2006

## Slide 4
Adam D. Martinez
Mgr, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com
Questions / Contact Information
Notes: <number>
<footer>
<header>
<date/time>