## Slide 1: 2007 Project Prioritization Process
Troy Anderson
Program Management Office

## Slide 2: Project Prioritization Process
Agenda
  New for 2007 Prioritization
  Prioritization Guidelines
  Prioritization Process Schedule
  Required Documents
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3
Project Prioritization Process
New for 2007
  “Guiding Principles for Project Prioritization”
  ERCOT Project Summaries
  Divisional Project Priority Lists (PPLs)
  Joint ownership of Divisional PPLs between Market Subcommittees and Divisional Project Organizations (DPOs)
    MO COPS Adam Martinez
    RO RMS Adam Martinez
    SO WMS / ROS Gerry Abad
  Market Subcommittees and DPOs will recommend the placement of the cutline in the Divisional PPL
    Increased focus on resource capability
  2007 Prioritization folder on ERCOT.com (in progress)
    www.ERCOT.com / “Quick Links” / “View Project Status”

## Slide 4: Prioritization Guidelines
Priority | Description
In Flight | Carryover from 2006
1 | Projects required by Statute, PUCT Order, NERC compliance or critical reliability of: Grid Operations IT Infrastructure Commercial Settlement
2 | High value for a majority of market segments or ERCOT
3 | High value to one or two segments, or Medium value for a majority of market segments or ERCOT
4 | Medium value for only one segment
9 | Parking lot for non-prioritized projects

## Slide 5: Prioritization Process Schedule
TAC
PRS
WMS
RMS
ROS
COPS
Finance & Audit Committee
Board of Directors
5/15 – Prioritization Overview
6/19 – Status Update
7/17 – Recommendation to BoD
7/18 – 2007 Budget Review
5/23 – Prioritize Project List
ERCOT
5/5 – Post project lists and document templates for market
5/12 – Complete ERCOT project summaries
5/24 – Complete required documents for new projects
6/15 – Distribute Subcommittee project lists to PRS
6/29 – Distribute TAC materials
5/10 – Prioritization Overview
6/14 – Prioritize Project List
5/30 – Prioritize Project List
6/15 – Final Review of List
5/17 – Prioritization Overview
5/30 – Prioritize Project List
6/21 – Final Review of List
5/9 – Initial Planning Meeting
5/18 – Prioritization Overview
6/22 – Prioritization Meeting
5/4 – Prioritization Overview
6/1 – Process Update
7/6 – Approve 2007 Priority List

## Slide 6: Required Documents
Documents Required for Placement on Divisional PPL
  Market
    PRR / SCR / etc.
    Impact Analysis
    Cost / Benefit Analysis
  ERCOT
    Project Request
    Time & Cost Estimate
    Cost / Benefit Analysis
Joint Market / ERCOT Deliverable
  Divisional PPL with 2007 priorities, ranks, budgets and a proposed cutline

## Slide 7
Questions?