## Slide 1: 5/20 Retail Release Update
Adam D. Martinez
Mgr, Market Ops Divisional Projects Organization
ERCOT
COPS Meeting
May 23, 2006

## Slide 2: Update – 5/20 Retail Release
Scheduled migration began Sat, 5/20 and completed Sun, 5/21
  Included Market Information Distribution (MID) system changes to address final set of changes to complete transfer of Report Explorer functionality to MID
As of Monday, 5/22, there were 2 issues reported by Market related to MID

## Slide 3: Update – 5/20 Retail Release
Problem with date stamp in 7 reports
  Description/Impact
    Report Explorer naming convention creates name using GMT timestamp; MID creates using CST timestamp.
    Expectation of CST based on the weekend conversion, yet GMT was still showing. Resulted in errors when pulling these files into MP’s backend system.
  Impact
    7 reports / 1 MP reported issue to ERCOT
      Market Information Extract, Ancillary Services Extract, Bids and Schedules Extract, Forecast Data Extract, ASDEPLOYMENTS, ASBIDSTACKS, Dayahead Report
  Root cause
    A change to a parameter for a Maestro user account was still pointing to the old RMC output directory
  Resolution Status
    Issue resolved on Monday, 5/22

## Slide 4: Update – 5/20 Retail Release
Problem with historical data rendered in reports accessed via ERCOT.com
  Description
    Reports access via public web site only contain 90 day’s historical data when reports should contain up to 2 years’ data
  Impact
    1 MP reported issue
    4 Reports: Day Ahead Report, AS Deployments, AS Schedules, AS Bid Stacks
  Root Cause
    No missing data – all historical data has been converted for use by MID, but MID limits public website reports to 90 day’s volume
    Project team missed requirement for up to 2 year’s data on these reports, regardless of access mechanism
  Resolution Status
    Same reports accessed via TML (using digital certificate) render all data as required
    ERCOT will implement fix to address reports accessed via www.ERCOT.com
    Resolution date TBD

## Slide 5
Adam D. Martinez
Mgr, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com
Questions / Contact Information
Notes: <number>
<footer>
<header>
<date/time>