PWG Meeting Notes

May 24, 2006

Attendees:

Brad Boles – Cirro

Steve Bordelon – TNMP

Ann Boren - ERCOT

Zachary Collard - Centerpoint Energy

Ed Echols – TXU-ED

Eric Goff – Constellation NewEnergy

Karen Malkey – Centerpoint Energy

Calvin Opheim - ERCOT

Diana Ott – ERCOT

Ernie Podraza - Reliant - chair

Carl Raish - ERCOT

Steve Rod – TXU Energy

Malcolm Smith - Energy Data Source LP

Erin Wasik-Gutierrez - PUC

Theresa Werkheiser – ERCOT - scribe

Lloyd Young – AEP

Agenda:

- Ernie reviewed the Antitrust Admonition

- April 27 meeting notes were approved with no edits

- Ernie provided an update on the last COPS meeting –

    - Reported current PWG activities

    - Clarified question regarding the new profile models timeline

    - Parking lot items reviewed

    - PRR for Distribution Loss Factor Calculations was edited making the formula non-linear

    - Timeline for approval process was approved

    - Ernie reviewed the plan for the PWG meeting today.

- a. ERCOT (Carl Raish) provided an update regarding the study of Business LF profile weight based on energy.  No recommendation currently available for on Business Annual Validation ’06 algorithm changes.  Major issue currently being reviewed is the cleaning of bad data.  ERCOT currently developing a screening algorithm similar to that of Residential.  Ernie asked how much more time is needed.  Carl suggested beginning Business Annual Validation with current rules and switching to new rules when finalized and approved.

Action item #1: ERCOT will finish the Business LF analysis and provide a “Go/ No Go” decision on Business Annual Validation ’06 algorithm changes.

b. ERCOT (Diana Ott) presented the ppt. “PWG-mtg_20060524_ERCOT_Algorithim_review.ppt.  ERCOT analysis showed that Residential Annual Validation ’06 using the new algorithm is expected to result in 839,136 Load Profile ID changes, 15.4% of the total Residential population. ERCOT analysis also projected ongoing yearly Load Profile ID changes of 4.4% continuing with the new algorithm.

c. Result of the TDSP action item from last meeting “..how much effort would it take to change the default assignment for new ESIIDs from RESLO to RESHI and how much effort would it take base the default assignment on the weather zone assignment?”- Centerpoint Energy reported it is possible, TNMP reported there is no heartburn, AEP reported this is considered only a small project, and TXU Electric Deliver was on board.

Action Item # 2 – TDSPs to find out for the next PWG meeting how much time it would to implement the default by weather zone change.

d. ERCOT (Theresa Werkheiser) presented the “ProfileDecisionTree06_v5_draft.xls” and stepped through the new algorithm and explained the logic.  There were no questions regarding the logic but the group had some suggestions on the overall spreadsheet.

Action Item # 3 – ERCOT to make edits to the “ProfileDecisionTree06_v5_draft.xls” and send out to the exploder by Friday May 26 to be reviewed by a PWG conference call on June 1 from 10am to noon.

e. The group reviewed the modified LPGRR for the Profile Decision Tree approval process.  There was consensus and the LPGRR will be presented to COPS.

f. The group reviewed the Annual Validation timeline and LPGRR.  The LPGRR was approved with minor changes.

g. Reviewed action items.

- a. Carl presented the LRS timeline update ppt for the PWG and discussed issues regarding the LRS data such as data not loaded and validated and gaps and overlaps in the data.

b. Reviewed LPGRR Draft section 8 – Annual Profile Model Evaluation.  This LPGRR was approved with edits.  There was discussion regarding LWAAPs and cost implementation.

c. Accuracy review was deferred to 6/28/06.

- Lunch

- Oil and Gas Recommendation – deferred.

- IDR Weather Sensitivity Discussion - deferred.

- Analysis method for extreme events on Settlement – deferred.

- Future Strategy of Load Profiling – deferred.

- Action items were reviewed.

- Any new issues from ERCOT or Market Participants – deferred.

- Confirm next meeting on 6/28, adjourn.