| Texas SET Event Summary |
| --- |
| Event Description: TX SET Meeting | Date: May 23, 2006 | Completed by: Susan Munson |
| Attendees: See TX SET Attendance Worksheet |
| Summary of Event: |
| Mass Transition - Long Term Solution (Continued from 5/22) Review and Approve Retail Market Guide (RMG) Changes for Long Term Mass Transition Transactional Solution Resumed review of and made modifications to RMG. Made modifications to Draft Mass Transition Requirements document. Discussed critical dates in Draft Mass Transition Requirements document. Came to agreement as to what is Day 0. Added definitions for the key days in the document. Review and Approve TX SET Implementation Guides for Long Term Mass Transition Transactional Solution – all change controls and Implementation Guide changes are due to the Kathy Scott and Rob Bevill by Friday, June 2 for discussion and approval at the June 6/7 meeting Draft Change Control Document(s) for Long Term Mass Transition Transactional Solution – all change controls and Implementation Guide changes are due to the Kathy Scott and Rob Bevill by Friday, June 2 for discussion and approval at the June 6/7 meeting 2. Terms and Conditions TCTF Action Items Assign the Texas SET items to sub-teams 4.3.4 – Rob Bevill 4.4.3 – Rob Bevill 4.3.7 – Johnny Robertson (gray box change only) 4.4.5 – Kathy Scott, Cary Reed, Bill Reily (regarding clarity between 820/810 pairs) 4.8.3 – Jennifer Garcia, Diana Rehfeldt (will review 867 monthly and final as well) 3. Issue Update 814_20s with Rate Code Change (2 digits to 8) - impact on CRs and ERCOT (reported by Bill Reily) If TXU ED sends 3,000,000 814_20s to ERCOT, they will stack up and it will take weeks to process them. Then, other 814_20s from other TDSPs will fall behind these. In addition, ERCOT would receive back large numbers of 814_21s. Impact to CRs? Possibility for CRs to write a conversion table to update their databases instead of receiving such a large volume of transactions. All parties must agree to the same solution. This issue needs to be addressed by all TDSPs. How frequently will mass volumes of 814_20s be sent for various reasons (retiring temporary meters, address changes, etc.) How many TDSPs will have the same needs TXU ED has? SCR must be written by RMS if it appears that this will occur on a regular basis for many TDSPs. Bill recommended a long-term solution must be analyzed. The Kathy Scott recommended Bill Reily to bring up as issue to RMS for discussion. Bill would like Texas SET consensus as to a recommended approach: options are .csv file to majority of CRs, provide conversion table, sending the large volume of 814_20s. The group discussed the Pros and Cons of possible options. It was brought up that some of the potential upcoming changes cannot be solved with a conversion table; a transactional solution is necessary. Request that TXU ED get more information from CRs; they are in the process of doing that currently 814_20 issue - incomplete meter information (discussed at last meeting) ‘All’ is used in the meter multiplier and meter type segments by one TDSP for metered premises. How does this affect CRs? The chairperson will check on the volumes for the TDSPs to determine the magnitude of the problem. TXU (Johnny Robertson) feels the use of ‘All’ will not be a problem since the complete meter information will be updated when it becomes available. 867_03 Guide - MEA in PTD*IA loop (reported by Lisa Numrich) Deferred until 6/6-6/7 meeting 814_05, 867_03, 814_20 unmetered (reported by Connie Hermes) Deferred until 6/6-6/7 meeting 4. Check Point Action Items for next meeting Control conference call for Wednesday, June 7, 2006 at 9:30 AM (Action Item for 2nd day). List of action items for the call. This call will be postponed to June 27 meeting and will include all Mass Transition Change Controls as well as the miscellaneous Change Controls discussed at the April 26 meeting. |
| Action Items / Next Steps: |
| All change controls and Implementation Guide changes are due to the Chairperson and Vice Chair by Friday, June 2 for discussion and approval at the June 6/7 meeting Reschedule Change Control Call from June 7 to June 27. This call will include all Mass Transition change controls as well as the miscellaneous change controls discussed at the April 26 meeting. Assignments for TCTF Texas SET items to be completed for TCTF meeting on 5/31-6/1 meeting. |
| Hot topics or ‘At Risk’ Items: |