| PRR Number | 666 | PRR Title | Modification of RPRS Under-Scheduled Capacity Charge Calculation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 06/07/06 |  |
| Cost/Budgetary Impact |  | $100k - $500k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated three to six-month project time required from initiation to production. |  |
| ERCOT Staffing Impacts (across all areas) |  | None. ERCOT recommends that contract consultants perform the majority of the project design, development and testing for the system changes required by PRR666. |  |
| ERCOT Computer System Impacts |  | All computer system changes implementing PRR666 take place in Lodestar. |  |
| ERCOT Business Function Impacts |  | No impact. |  |
| Grid Operations & Practices Impacts |  | No impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: TBD Impact to Other Projects: TBD

Comments

This PRR has not been reviewed by PRS. ERCOT, therefore, emphasizes that this Impact Analysis is preliminary. Upon completion and implementation of all Lodestar system changes, PRR666 would not require additional ERCOT production staff.