## Slide 1: Flight Update 06/14/2006

## Slide 2: Flight 0406
Details – Flight 0406
Complete
  All testing for Flight 0406 completed successfully

## Slide 3: Flight 0706
Next Flight - 0706
MPs intending to use API will be required to test MarkeTrak
  GUI Interface testing volunteers will also be accepted
Orientation Meeting: held yesterday - 06/13/06
Flight Deadline: 06/21/06
Connectivity Kick-Off Conference Call: 06/27/06

## Slide 4: Flight 0706
Next Flight – 0706 (continued)
Flight Kick-Off Conference Call: 07/07/06
Flight begins: 07/10/06
MarkeTrak Testing API/GUI: 08/07/06 – 08/18/06
Flight scheduled to conclude: 08/22/06