## Slide 1: ERCOT Update to RMS on the IDR Requirement Transition Project
Carl Raish
ERCOT Load Profiling
June 14, 2006

## Slide 2: IDR Requirement Reports
There may be a substantial delay between the installation of an IDR and ERCOT’s records showing that an IDR has been installed.
ESI ID is listed as overdue if it was on the report prior to February 2006. Eleven (11) ESI IDs added to the report in February are not IDR in ERCOT systems as of 06/07/2006.
Notes:

## Slide 3: IDR Requirement Reports
Due to lag in IDRs being installed and subsequent removal from reports, TDSPs were asked to provide updates
AEP – 14 ESI IDs on reports (6 first appeared on reports after Jan. ’06)
  4 of the 14 have been installed
  3 (of 6) not overdue – no request from REP of Record
  IDRs ordered for others and will be installed when delivered
CenterPoint – 80 ESI IDs on reports (35 first appeared after Jan. ’06)
  IDRs have been installed for all ESI IDs on original transition project
  4 overdue – no request from REP of Record; will schedule installs
  31 not overdue – no request from REP of Record
TNMP – 1 ESI ID on reports – first appeared on June 2, 2006 reports
TXU Electric Delivery – 126 ESI IDs on reports (46 appeared after Jan. ’06)
  Update forthcoming

## Slide 4: IDR Requirement Reports
From RMG 7.13.2.2, Mandatory IDR Installation Process
Each month following ERCOT’s publishing of the IDR Requirement Report, the CR has thirty (30) calendar days to verify that each ESI ID satisfies the requirements of Protocol Section 18.6.1 and if so, initiate the appropriate request to the TDSP or notify the TDSP of any discrepancies for investigation.
(3) If after one hundred twenty (120) days of the ESI ID appearing on the report the TDSP has not received notification of either a dispute of an IDR requirement or an ESI ID qualifying for optional removal as identified in proceeding paragraph, the TDSP may proceed with the IDR installation only after providing notification to the CR of the TDSP’s intent to perform the installation...

## Slide 5: IDR Optional Removal
As of June 5, 2006 one TDSP reported having received a total of two IDR removal requests; both have been removed
TDSPs have been requested to submit updates on any additional removal requests to ERCOT
ESI IDs that have been on the list for 120 days or more are flagged as ‘Overdue’

## Slide 6
Questions????