| PRR Number | 666 | PRR Title | Modification of RPRS Under-Scheduled Capacity Charge Calculation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 06/19/06 |  |
| Cost/Budgetary Impact |  | Total: $100k - $500k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated 6-month project time requirement (initiation to implementation). |  |
| ERCOT Staffing Impacts (across all areas) |  | Build impacts: Package 1: Existing EMMS Development, Market Operations and Settlements & Billing staff will modify and test Package 1 RPRS mismatch calculations to be sent to Package 2. Package 2: ERCOT recommends contract consultants perform the majority of project design, development and testing for the system changes required by PRR666. Ongoing impacts: Impact on current staff is expected to be minimal. PRR666 required processes will be automated in Package 1 and Package 2. |  |
| ERCOT Computer System Impacts |  | Package 1: POS-MOS. Package 2: Lodestar. |  |
| ERCOT Business Function Impacts |  | No impact. |  |
| Grid Operations & Practices Impacts |  | No impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Feasibility of Implementation

Impact on Resource Availability: Nodal development staff resources may be used to perform mismatch calculations related Package 1 system changes. Impact to Other Projects: The Nodal market implementation project may be impacted because ERCOT EMMS development staff may have to work on the Package 1 requirements.

Comments

This IA is updated for RPRS mismatch calculations as proposed by AEP’s comments. The start-date for initiating the system change projects for PRR666 depends on changing prioritization of currently approved projects and completion of projects that are in progress.