| PRR Number | 667 | PRR Title | RPRS Uplift Charge and Under Scheduled Charge Correction |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 06/28/06 |  |
| Cost/Budgetary Impact |  | $100k - $500k |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated 6-month project time requirement (initiation to implementation) |  |
| ERCOT Staffing Impacts (across all areas) |  | Build impacts: Package 1: Existing EMMS development and production staff will perform development and testing. Package 2: Lodestar system changes will be performed by contractors. ERCOT Lodestar development staff will perform project testing. Ongoing impacts: Minimal impact on current staff is expected. Required processes will be automated. |  |
| ERCOT Computer System Impacts |  | Package 1: POS-MOS Package 2: Lodestar |  |
| ERCOT Business Function Impacts |  | No impact. |  |
| Grid Operations & Practices Impacts |  | No impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Feasibility of Implementation

Impact on Resource Availability: Nodal development staff resources may be used to develop RPRS system changes. Impact to Other Projects: Project No. 40066_04, Lodestar 4.0 Upgrade, may be impacted due to utilization of in-house Lodestar development resources. Nodal market design and development may be impacted by the assignment of Nodal development resources to PRR 667.

Comments

Start-date for initiating system change project is dependent on its prioritization among currently approved Market Operations (MO) projects, and the completion of MO projects currently in progress.