| Rule/Scope Area | Ts & Cs – 07/07 | Mass Transition – 07/07 | POLR – 06/07 | TX SET Change Requests |
| --- | --- | --- | --- | --- |
| In Scope | - Change Controls to be defined in support of Ts & Cs - TCTF to provide info. – Date? - PRR672 – Transaction Timing – Priority handling of transactions. Linked to Ts & Cs. | - Draft Market Req. Doc. - TX SET Changes – change to 15 transaction types | - ESI ID Assignment to POLR - Collection and testing of customer information process | - 8-9 change controls under evaluation - Address functionality outside other 3 scope areas. |
| Out of Scope | - PRR 672 – Transaction Timing – Assess Grey box changes when TIMBO RBP implemented in Oct. 06 to assess timing changes need for additional changes - Priority Handling of Priority MVI - most important - Zach stated that he thought this would be with the TIBCO project in October - Wait and see what can be un-grey boxed as a result of TIBCO RBP implemented in Oct 06 - No later than 07/07 | - CIR – Database & transactional solution for capture and update | - CIR – same as Mass Transition | - CC’s not approved by July conference call. |
| Requirements Status | - Waiting on TCTF to provide details for Rule Change - TCTF Table – reference for requirements - PRR 672 – Protocol change documented & additional table | - Good | - Requirements definition underway by ERCOT | - Component parts defined - Need to finalize and approve |
| Risks for Market Requirements ERCOT Requirements | - Check with TCTF (Tommy Weathersbee) - PRR 672 – Little risk to 7/17 - PRR 672 – Risk to ERCOT Requirements due to Governance | - No Risk to 7/17 date - ERCOT & MP Changes | - Med. Risk to 7/17 - Approved expected 6/29 – Risk to Timeline - ERCOT Changes Only | - Little Risk to 7/17 date - No ERCOT Risk - ERCOT & MP Changes |