## Slide 1: 2007 Test Flights & POLR Testing
TTPT Presentation for RMS
July 12, 2006

## Slide 2: TTPT Approved 4 Test Flights in 2007
F0107: TX Set Version 2.1
  Flight Deadline is Dec 13, 2006
  Connectivity Begins Dec 19, 2006
  Testing: Jan 12 – Feb 27
F0407: TX Version 3.0 – T&Cs and POLR
  Flight Deadline is March 14, 2007
  Connectivity Begins April 20
  Testing: April 13 – May 29
F0707: TX Version 3.0
  Flight Deadline is June 20, 2007
  Connectivity Begins June 26
  Testing: July 6 – Aug 21
F1007: TX Version 3.0
  Flight Deadline is Sep 19, 2007
  Connectivity Begins Sep 25
  Testing: Oct 5 – Nov 20

## Slide 3
Flight Schedules for Test Flights in 2007

## Slide 4
Flight Schedules for Test Flights in 2007

## Slide 5
2007 Market Test Time Line
F0107: V2.1
New CRs
Jan 12
Flight Kickoff
Feb 27 Flight Ends
6.5 Weeks
Flight Deadline
June 20
July 6 Flight
Kickoff
6.5 Weeks
F1007: V3.0
New CRs
Flight Deadline
Sep 19
6.5 Weeks
Aug 21 Flight Ends
F0707: V3.0
New CRs
F0407: V3.0
Version Upgrade: All CRs
April 13 Flight
Kickoff
May 29 Flight Ends
6.5 Weeks
Flight Deadline
Mar 14
Nov 20 Flight Ends
Oct 5 Flight
Kickoff
Jan
Feb
Apr
Jun
May
Mar
Aug
July
Sept
Oct
Nov
Dec
2007
2006
Flight Deadline
Dec 13
Dec

## Slide 6: VOTE
Motion:
RMS approves the 2007 Market Testing Flight Schedules for Flights 0107, 0407, 0707, and 1007 as adopted by the TTPT
TX SET 3.0 will initially test in F0407
  TX SET 3.0 includes new POLR & T&Cs functionality
RMS further directs that any material changes to these timelines or changes in scope of the test flights must be approved by RMS

## Slide 7: TTPT Recommendation: POLR Testing
All PUCT eligible POLR CRs must test POLR functionality in F0407
Not every LSE, nor all duns must test POLR functionality
Example:
  Centrica has 3 LSE with a multiple duns per LSE certified in ERCOT
  Centrica is an eligible POLR, so Centrica would choose which 1 of their duns to test