## Slide 1: Flight Update 07/12/2006

## Slide 2: Flight 0706
Details
Flight kick-off conference call – 07/07/06
Flight began – 07/10/06
Flight 0706 scheduled to conclude 08/22/06
  Contingency testing scheduled to conclude 09/12/06

## Slide 3: Flight 0706
Flight Manifest
6 TDSPs
0 New REPs – 0 New Relationships
0 New Umbrella DUNs
3 Existing REPs testing in new territory – 4 New Relationships
1 Existing REP testing new functionality
3 Existing REPs and 1 TDSP changing Service Providers
3 Existing REPs changing Banks
3249 Total Tasks

## Slide 4: Flight 0706
Progress
Connectivity complete
Flight started on time
As of 07/12/06 at 9:00 AM
  Day 3
    8.24% complete
    13.85% by end of today

## Slide 5: Flight 0706
Reminder
MarkeTrak Testing API/GUI: 08/07/06 – 08/18/06
Testing Participants
  API required testers (adding business functionality) - 5
  GUI volunteer testers – 4
  API and GUI combined testing participants – 3
Each testing participant has been paired between a CR and TDSP
4 scripts created for API testing
17 scripts created for GUI testing
  Plus one Connectivity script to be used for either API or GUI
127 Total Tasks for both API & GUI