## Slide 1: TPTF Update Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestone | Request TAC approval of Milestone – Business Requirements Complete for CO DAM AS Settlements CO DAM Energy Settlements | For Vote

## Slide 3
Meeting Summary – July 10
Meetings July 10 & 11 and July 24, 25 & 26
On July 10, we discussed:
  TAC Update
  Posting / Alerting of TPTF Documents for Review
  MIS Strategy
  Draft Nodal PRRs
    Reviewed Section 6 draft NPRR
      On July 10, TPTF approved Section 6 draft Nodal PRR by a ballot vote of 100% in favor, with abstentions by Residential Consumers and CenterPoint Energy. All market segments were present. This draft NPRR will be sent to PRS.
    Reviewed draft NPRR to incorporate PRR307 functionality in Nodal Protocols
  Training Update

## Slide 4
Meeting Summary – July 11
On July 11, we discussed:
  NDSWG & ERCOT Staff Comments to NPRR002 (Section 3) as requested by PRS
  Initial Overview of DAM Energy Settlement Commercial Operations Business Requirements Document
  Draft Nodal PRRs
    Reviewed draft NPRR to synchronize PRR630 in Nodal Protocols
      On July 11, TPTF approved draft Nodal PRR to synchronize PRR630 by a ballot vote of 100% in favor, with abstentions by Occidental and Exelon. All market segments were present. This draft NPRR will be sent to PRS.
    Reviewed draft NPRR to synchronize PRR627 & PRR640 in Nodal Protocols. After discussion, we did not receive a motion to approve this NPRR.
  Reviewed a draft MP Readiness Activities List and several MP interaction timeline options, requesting TPTF feedback.

## Slide 5
Meeting Summary – July 24
On July 24, we discussed:
  Nodal PRRs
    Reviewed Section 22H draft NPRR
      On July 24, TPTF approved Section 22H draft Nodal PRR by a ballot vote of 100% in favor, with an abstention by LCRA. All market segments were present. This draft NPRR will be sent to PRS.
    Reviewed Section 16 draft NPRR
      On July 24, TPTF approved Section 16 draft Nodal PRR (without PRR624) by a ballot vote of 100% in favor, with abstentions by Constellation and Occidental. All market segments were present. This draft NPRR will be sent to PRS.
    Reviewed Section 2 draft NPRR
  Training Update

## Slide 6
Meeting Summary – July 25
On July 25, we discussed:
  Nodal Program Update
  Clarification - Section 3.10.4 on Model Testing
  Net Metering Update
  Clarification - CRR Settlement without DAM
  Initial overview of DAM Make Whole Settlement Commercial Operations Business Requirements Document
  Review of comments received on DAM AS Settlement Commercial Operations Business Requirements Document
    On July 25, TPTF approved DAM AS Settlement Business Requirements by a ballot vote of 100% in favor, with abstentions by City of Garland, CenterPoint Energy, Calpine, City of Dallas, Residential Consumers, and Reliant. All market segments, except the Cooperative segment, were present.
  Review of comments received on DAM Energy Settlement Commercial Operations Business Requirements Document
    On July 25, TPTF approved DAM Energy Settlement Business Requirements by a ballot vote of 100% in favor, with abstentions by LCRA, Austin Energy, City of Garland, CenterPoint Energy, Calpine, City of Dallas, and Residential Consumers. All market segments were present.

## Slide 7
Meeting Summary – July 25(continued)
On July 25, we discussed:
  Review of Nodal PRRs
    Reviewed Section 2 draft NPRR
      On July 25, TPTF approved Section 2 draft Nodal PRR by a ballot vote of 100% in favor, with abstentions by CenterPoint and NRG Texas. All market segments were present. This draft NPRR will be sent to PRS.
  Review of draft NPRR to synchronize PRR627 & PRR640 in Nodal Protocols.

## Slide 8
Meeting Summary – July 26
On July 26, we discussed:
  Value engineering issues - CRRs
    Draft NPRR for CRR Granularity – Integer vs. tenths of MW
      On July 26, TPTF approved a draft NPRR changing granularity of CRRs from whole MWs to tenths of a MW and truncation of results by a ballot vote of 100% in favor, with abstentions by LCRA, Austin Energy, CenterPoint Energy, and Dynegy. All market segments were present. This draft NPRR will be sent to PRS.
    Draft NPRR for CRR Credit Monitoring
      On July 26, TPTF rejected a draft NPRR proposing to check credit limits in a pre-processor instead of the auction engine by a ballot vote of 57.1% in favor, with abstentions by Austin Energy, Reliant, and Dynegy. All market segments were present.
  Outage Scheduling for Load Resources

## Slide 9
Meeting Summary – July 26(continued)
On July 26, we discussed:
  Review of draft NPRR to synchronize PRR627 & PRR640 in Nodal Protocols.
    On July 26, TPTF approved the NPRR to synchronize PRR627 & PRR640 in Nodal Protocols by a ballot vote of 100% in favor, with abstentions by LCRA, City of Dallas, Residential Consumers, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Excelon, and Reliant. All market segments were present. This draft NPRR will be sent to PRS.
  Review NPRRs for TPTF Clarifications
    On July 26, TPTF approved a draft NPRR containing clean-up changes in Sections 2, 3, and 16 by a ballot vote of 100% in favor, with no abstentions. All market segments were present. This draft NPRR will be sent to PRS.
  Principles of Consistency TF Update
  Reviewed a second draft of MP Readiness Activities List and MP interaction timeline

## Slide 10
Next Meetings
Next meetings
  Monday, August 7 and Tuesday, August 8
  Monday, August 21 thru Wednesday, August 23
Will be discussing:
  Clarification - Section 3.10.4 on Model Testing
  Clarification - Options for handling CRR time blocks
  Draft NPRR on Net Metering
  Draft NPRR on CRR Settlement without DAM
  Review of comments received on DAM Make Whole Settlement Commercial Operations Business Requirements Document
  Initial Overview of RUC Settlement Commercial Operations Business Requirements Document
  Initial Overview of Real-Time AS Settlement Commercial Operations Business Requirements Document
  Update on Principles of Consistency TF activities

## Slide 11
TAC Approval of Milestone
On July 25, TPTF approved DAM AS Settlement Business Requirements by a ballot vote of 100% in favor, with abstentions by City of Garland, CenterPoint Energy, Calpine, City of Dallas, Residential Consumers, and Reliant. All market segments, except the Cooperative segment, were present.
On July 25, TPTF approved DAM Energy Settlement Business Requirements by a ballot vote of 100% in favor, with abstentions by LCRA, Austin Energy, City of Garland, CenterPoint Energy, Calpine, City of Dallas, and Residential Consumers. All market segments were present.
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of DAM AS Settlement Business Requirements
  Approval of DAM Energy Settlement Business Requirements

## Slide 12
Questions
?