## Slide 1: RMS Update to TAC
August 3, 2006

## Slide 2
RMS Voting Item
CMGRR005 Process for Competitive Metering Guide Revisions
Adds a revision process consistent with other Market Guides
Unanimously approved at RMS
RMS requests TAC approval of CMGRR005

## Slide 3: RMS Updates
RMS approved the 2007 Flight Testing Schedule
F0107: TX Set Version 2.1
  Flight Deadline is Dec 13, 2006
  Connectivity Begins Dec 19, 2006
  Testing: Jan 12 – Feb 27
F0407: TX Version 3.0 – T&Cs and POLR
  Flight Deadline is March 14, 2007
  Connectivity Begins April 20
  Testing: April 13 – May 29
F0707: TX Version 3.0
  Flight Deadline is June 20, 2007
  Connectivity Begins June 26
  Testing: July 6 – Aug 21
F1007: TX Version 3.0
  Flight Deadline is Sep 19, 2007
  Connectivity Begins Sep 25
  Testing: Oct 5 – Nov 20

## Slide 4: RMS Updates
RMS approved establishing a Market Coordination Team to manage the TX SET v3.0 project scope
MCT provides Market Participants with a single point of communications for project
The MCT will communicate and coordinate project progress:
  Market Participant Internal Design
  Market Participant Internal Development/Testing
  Implementation Cut-over details
  Go/No-Go Criteria and Decisions

## Slide 5
RMS Update to TAC
Questions?