| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: TX SET Meeting | Date: July 28, 2006 | Completed by: Susan Munson |
| Attendees: See TX SET Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - Reviewed new Redlined Implementation Guide to manage Customer Class - Went through 814_14 redlined guide proposed changes in preparation for the 9:00 Change Control Conference Call. The 814_14 will now have a new REF segment for ERCOT to place the new POLR Customer Class. - Change Control Call - Approved the following Change Controls: - Kathy reviewed draft changes from Retail Business Day to Calendar Day due to changes in terminology in the POLR Rule - Review Outstanding Action Items - Discussion of process for approving redlines for version 3.0 - Made assignments for reviewing redlines. Susan Munson must distribute to reviewers by Tuesday morning, August 8. - All reviewed redlines must be back to Susan by Friday, August 18. - All SEF Files must be created and posted by September 15. - Checkpoint - Action Items for next meeting - Any new business for next meeting? - Review all redlines to Implementation Guides |  |  |
| Action Items / Next Steps: |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |