| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: TX SET Meeting | Date: July 27, 2006 | Completed by: Susan Munson |
| Attendees: See TX SET Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - Review and Discuss Change Controls for 7/28/06 Conference Call - Resumed discussion on change control 2006-698 for the 650_01 and made some modifications to the redlined Implementation Guide - TX SET Issue Log - Review and Update Pending Issues - 014 – Approved; Suzette Sondag to write change control for consideration in tomorrow’s conference call - 016 – Rejected by TX SET; one-off situation between two Market participants - 019 – Approved; Change Control 2006-692 - 021 – Withdrawn by Cary Reed, submitter - 022 – Approved; included in Change Control 2006-691 - 023 – Withdrawn by Kyle Patrick, submitter - 024 – Withdrawn by Suzette Sondag, submitter, due to small volume of problem transactions involving only one TDSP - 025 – Approved; included in Change Control 2006-698 - 026 – Approved; included in Change Control 2006-697 - 027 – Rejected by TX SET; not an issue since the use of “Must Use” for a data element is OK in an Optional segment - 028 – Approved; included in Change Control 2006-694 (already implemented) - 030 – Approved; included in Change Control 2006-691 - 031 – Approved; included in Change Control 2006-693 - Review Approved Issue Log - 029 – Included in Change Control 2006-691 - 006 – Withdrawn - 009 – Moved back to Pending Status - 012 – Included in Change Control 2006-698 - 013 – Included in Change Control 2006-696 - 015 – Included in Change Control 2006-695 - Draft Market Requirements - Reviewed and made final modifications to the Market Requirements document - Susan Munson to reformat the document. - Discussion of historical usage reporting from the POLR Rule - Jackie Ashbaugh mentioned that historical usage will be received from the TDSPs. ERCOT will request this for the POLR on the 814_03. Shannon Bowling asked if ERCOT would not be willing to provide this in the event of a mass transition. Catherine Meiners stated that this would add more scope to this project. Shannon said that large POLRs had this request. It was not formally addressed through the market process but would be in the future. If the Market wants ERCOT to provide this function, then a PRR or an RMGRR will need to be written. Kyle Patrick stated that Reliant, as a POLR, is comfortable with the timeline. Shannon stated that if POLRs don’t need this reporting as urgently as first stated in RMS, then she requests Kathy state such in her TX SET report for RMS. Jackie stated that this will need to go through the Stakeholder process to get this done. 5. Discuss and Finalize RMGRR for Long Term Mass Transition including POLR Rule Project 31416 - Will wait until later to update definitions and acronyms section - Reviewed changes to the different sections for Mass Transition and the POLR Rule 6. Reviewed all Options for Determining POLR Customer Class - Developed and reviewed all possible options for determining customer class. The discussion revolved around the following points: Who needs the info and how often? Who determines the assignment of customer class? What are the costs of each option? - Consensus was reached on the following option: ERCOT calculates POLR customer class. ERCOT transmits assignment on 814_14 – add new REF segment for POLR Customer Class with values of 1, 2A, 2B, 3 based on TDSP premise type 1, 2, 3 along with premise type 2 ERCOT would make the determination or bifurcation between small and medium non-residential POLR Customer Class based upon the historial usage of this premise type in the past 12 months has been either above or below 50 kW demarcation. ERCOT will create a csv file quarterly for CRs to download from TMH who want it. |  |  |
| Action Items / Next Steps: |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |