## Slide 1: MarkeTrak Update
Market Participant Training
  75 people attended Houston classes
  52 people attended Dallas classes
  10 people attended Taylor class
Market Testing
  Scheduled for August 7th – 18th
  Market Participants can use the CERT environment for additional training/testing after ALL test scripts are completed
  ERCOT will notify Market Participants when market testing is completed
User Profile Spreadsheets
  Must submit to Scott Egger (segger@ercot.com) to be included in the initial data load for MarkeTrak users
Digital Certificates
  Reminder: all MarkeTrak users will need a digital certificate. API users will also need a dedicated digital certificate for API usage.

## Slide 2: MarkeTrak Cutover Plan Review
MarkeTrak Cutover Plan
  Migration weekend
    ERCOT Client Services will send an email market notice to outline the specific dates related to the implementation weekend for MarkeTrak.
    Disable entry of new issues into FasTrak
      ERCOT will wait to disable the ability to enter new issues into FasTrak until MarkeTrak is operational in production Monday morning.
    In progress issues
      Market Participants will continue to have ability to work and resolve in progress issues in FasTrak.

## Slide 3: MarkeTrak Cutover Plan Review
MarkeTrak Cutover Plan
  Leading up to migration weekend
    ERCOT encourages Market Participants to review all issues in progress and resolve any issues that can be resolved according to Market guidelines.
  Reports of issues > six months
    To facilitate resolution of older issues, one month prior to production migration, ERCOT Client Services will provide a report of issues older than six (6) months old and work with the Market Participants involved for escalation. (*these were sent to MP on/around 7/24/06)
  Closing of issues > 12 months
    Two weeks prior to production migration, ERCOT Retail Customer Choice will close issues older than twelve (12) months old and provide reports to ERCOT Client Services to share with Market Participants.

## Slide 4: MarkeTrak Cutover Plan Review
MarkeTrak Cutover Plan
  Production Verification
    ERCOT will coordinate with Market Participants who have passed certification for using API.
      Those Market Participants will be provided a set of scripts to execute against production on the migration weekend (Sunday morning) to ensure they are setup correctly to submit on Monday morning when MarkeTrak goes live.
    If one Market Participant is not able to complete production verification and others are; ERCOT will move forward with going live. ERCOT will work with the Market Participant to get them up and running ASAP. Issues can be submitted via GUI.

## Slide 5: MarkeTrak Cutover Plan Review
MarkeTrak Cutover Plan
ERCOT Client Services will send an email market notice to alert Market Participants that MarkeTrak is operational in production.
Who should if I call if…
  For:
  Connectivity Issues – Contact the ERCOT Help Desk at 512-248-6800 or helpdesk@ercot.com
  Digital Certificate Issues – Contact your Company USA
  MarkeTrak Education/Training – Contact your ERCOT Account Manager or ERCOT client Relations at 512-248-3900 or clientrelations@ercot.com
  Escalation of specific MarkeTrak Issues – Escalation contacts in MarkeTrak

## Slide 6: MarkeTrak Migration Weekend Overview
Saturday
All Day
Sunday
Morning
Sunday
Afternoon
Monday
Morning
Continue to be able to enter new issues
New entry disabled
FasTrak New Issues
90 days

FasTrak In Progress
Continue to be able to work ‘in progress’ issues
MarkeTrak Prod Ver
ERCOT staff conducting Prod Ver
API Prod Ver
MP / ERCOT
MarkeTrak–GO LIVE
New issues in MarkeTrak
ERCOT will keep the FasTrak tool online (with entry of new issues disabled) for a period of ninety (90) calendar days after the implementation of MarkeTrak to production. This is in support of the current timelines in the market for the working of DEV issues.

## Slide 7: MarkeTrak Reporting
MarkeTrak Reporting – User Friendly!!
  ERCOT will build public reports which all can use
    Similar to the RMS supporting slides provided each month.
      Market counts by issue type / categories / sub categories
      Market counts by month
      Market counts by # rejected; # resolved
    Aging reports by issue type / categories / sub categories
  ERCOT will continue to educate the Market Participants to aid in the building of specific reports needed.
  ERCOT will continue to take input from the Market (RMS, Market Metrics Working Group, etc) for Market wide reporting needs.