## Slide 1: MarkeTrak Update

## Slide 2: MarkeTrak Training Update
Market Participant Training
  75 people attended Houston classes
  52 people attended Dallas classes
  10 people attended Taylor class
Market Testing
  Scheduled for August 7th – 18th
  Market Participants can use the CERT environment for additional training/testing after ALL test scripts are completed
  ERCOT will notify Market Participants when market testing is completed
User Profile Spreadsheets
  Must submit to Scott Egger (segger@ercot.com) to be included in the initial data load for MarkeTrak users
Digital Certificates
  Reminder: all MarkeTrak users will need a digital certificate. API users will also need a dedicated digital certificate for API usage

## Slide 3: ERCOT UAT
Deferred Business Requirements | 
Issue | Reason to Defer
Bulk Insert Performance – The requirement states that each issue submitted via Bulk Insert must be submitted in three seconds or less | In the testing environment, issues submitted via Bulk Insert consistently are submitted in 4.5 seconds
TML to MarkeTrak Link prompts for Digital Cert twice | The business requirement states that users will only have to enter their digital certificate once. This defect only occurs when users access MarkeTrak via TML
While there are 3 concurrent users (same dig cert) the MarkeTrak system does not properly display the error messages for invalid data | ERCOT has repeatedly educated the Market during this effort that all users need to have their own digital certificate
Inadvertent Switch Issues – The Siebel call is not populating all of the necessary data | The business requirement states that MarkeTrak will interface with Siebel to auto-populate information associated with Inadvertent Switch issues after it is submitted to ERCOT

## Slide 4: MarkeTrak Cutover Plan Review
Migration Weekend
  ERCOT Client Services will send an email market notice to outline the specific dates related to the implementation weekend for MarkeTrak
  Disable entry of new issues into FasTrak
    ERCOT will wait to disable the ability to enter new issues into FasTrak until MarkeTrak is operational in production Monday morning
  In progress issues
    Market Participants will continue to have ability to work and resolve in progress issues in FasTrak

## Slide 5: MarkeTrak Cutover Plan Review
Leading up to migration weekend
  ERCOT encourages Market Participants to review all issues in progress and resolve any issues that can be resolved according to Market guidelines
Reports of issues > six months
  To facilitate resolution of older issues, one month prior to production migration, ERCOT Client Services will provide a report of issues older than six (6) months old and work with the Market Participants involved for escalation (*these were sent to MP on/around 7/24/06)
Closing of issues > 12 months
  Two weeks prior to production migration, ERCOT Retail Customer Choice will close issues older than twelve (12) months old and provide reports to ERCOT Client Services to share with Market Participants

## Slide 6: MarkeTrak Cutover Plan Review
Production Verification
  ERCOT will coordinate with Market Participants who have passed certification for using API
    Those Market Participants will be provided a set of scripts to execute against production on the migration weekend (Sunday morning) to ensure they are setup correctly to submit on Monday morning when MarkeTrak goes live
  If one Market Participant is not able to complete production verification and others are
    ERCOT will move forward with going live
    ERCOT will work with the Market Participant to get them up and running ASAP
    Issues can be submitted via GUI

## Slide 7: MarkeTrak Cutover Plan Review
Market Notice of Production Cutover
  ERCOT Client Services will send an email market notice to alert Market Participants that MarkeTrak is operational in production
Who should if I call for…?
  Connectivity Issues
    Contact the ERCOT Help Desk at 512-248-6800 or helpdesk@ercot.com
  Digital Certificate Issues
    Contact your Company USA
  MarkeTrak Education/Training
    Contact your ERCOT Account Manager or ERCOT client Relations at 512-248-3900 or clientrelations@ercot.com
  Escalation of specific MarkeTrak Issues
    Escalation contacts in MarkeTrak

## Slide 8: MarkeTrak Migration Weekend Overview
Saturday
All Day
Sunday
Morning
Sunday
Afternoon
Monday
Morning
Continue to be able to enter new issues
New entry disabled
FasTrak New Issues
90 days

FasTrak In Progress
Continue to be able to work ‘in progress’ issues
MarkeTrak Prod Ver
ERCOT staff conducting Prod Ver
API Prod Ver
MP / ERCOT
New issues in MarkeTrak
ERCOT will keep the FasTrak tool online (with entry of new issues disabled) for a period of ninety (90) calendar days after the implementation of MarkeTrak to production. This is in support of the current timelines in the market for the working of DEV issues.

## Slide 9: MarkeTrak Reporting
MarkeTrak Reporting – User Friendly!!
  ERCOT will build public reports which all can use
    Similar to the RMS supporting slides provided each month.
      Market counts by issue type / categories / sub categories
      Market counts by month
      Market counts by # rejected; # resolved
    Aging reports by issue type / categories / sub categories
  ERCOT will continue to educate the Market Participants to aid in the building of specific reports needed
  ERCOT will continue to take input from the Market (RMS, Market Metrics Working Group, etc) for Market wide reporting needs

## Slide 10: Questions / Contact
Adam D. Martinez
Mgr, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com