## Slide 1: ERCOT TX SET 3.0 Update

## Slide 2: Overview
TX SET Implementations – an Overview
Drivers of Project Scope
Project Consolidation and Cost Background
Project Timeline
ERCOT Contacts
Questions

## Slide 3: TX SET Implementations – An Overview
Texas Set Project Delivery
Project Planning Management
Pre Bus Req. Cost Estimates, Schedule, Resources
Acquire Project Team
Project Plan Developments Including:
Defining and Documenting Requirements
ERCOT Develops Detailed Business Requirements
ERCOT Impact Analysis
  Application Analysis
  Infrastructure Analysis
ERCOT Conceptual and Detailed System Design
Development and Testing
Coding
Product Testing
Develop Migration Strategies
Project Team Communication
Migration Planning (TEST
Integration and Market Flight Testing
  User Acceptance Testing
  Load/Performance Testing
  Defect Tracking/Resolution
  Market Flight Test
Migration Planning (PROD)
Plan Outage
Market Migration Coordination Plan
Release Management Plan
Implementation to Production
  ERCOT Verification
  Market Verification
  Go-Live
Market Coordination and ERCOT Communication
Form Market Coordination Teams
Finalize TX SET Release Market Requirements
Begin Coordination of Market-Wide Implementation Activities
ERCOT Representation and Support
RMS Updates
Texas Set WG Updates
Texas Test Plan WG Updates
Market Coordination Team Updates
  Overall Project Status
  Internal Testing Status
  Market Testing Status
Lessons Learned
Project Financial True Up and Close
Blue – Completed Green – In Progress

## Slide 4: PR40038_01 Scope Description:
POLR Rule: Implementation of recent PUCT rule dealing with Mass Transition of customers in event of an MP default:
  ERCOT allocate POLR ESI IDs to POLR Providers
  Determination of POLR Customer Class for all ESI IDs involved in a Mass Transition
  ERCOT to initiate a drop to POLR using Texas Set transactions (PRR 660)
  07/01/2007 PUCT directed implementation date
PRR 672 Transaction Timing: Implementation of portion of PRR 672 directing that ERCOT process priority Move-Ins within two (2) Retail Business Hours. Other changes in PRR672 to be included in a future project subject to business cases/process analysis underway
TX SET Change Controls: RMS Approved change controls in support of Miscellaneous changes (10), Terms and Conditions(1) and Mass Transition(1) - deemed necessary to implement along with TX SET 3.0.
Drivers of Project Scope

## Slide 5: Project Consolidation and Estimated Costs (pre-requirements)
Mass Transition/POLR Rule
PR-40038_01 - Priority 1.1/7.5
Terms and Conditions
PR-60008_01/PRR 672 - Priority 1.1/10
Texas Set 3.0
60050_01 - Priority 2.1/105
Texas Set 3.0
PR-40038_01
PRR 672
PR-60008_01
1- 3 MM
Phase 1 - .5 MM, Phases 2/3 - $2.5 - $4.5 MM
$3 - $5 MM
$3 - $5 MM / Target Release 7/1/07
$2.5 - $4.5 MM / Target Release - TBD
Consolidation decision driven by PUCT compliance dates, resource availability,
and development/testing environment availability

## Slide 6: Project Timeline
Flight Testing
3/20 – connectivity
4/16 – Day 1
5/29 – Flight ends

## Slide 7: ERCOT Contacts
ERCOT Project Manager ERCOT SR. Business Analyst
Hope Satterfield Jennifer Frederick
hsatterfield@ercot.com jfrederick@ercot.com
512-248-6522 (w) 512-248-6733 (w)
512-771-9582 (c) 512-413-0815 (c)
ERCOT Market Liaison
Susan Munson
smunson@ercot.com
512-248-3881 (w)
512-826-0564 (c)

## Slide 8: Questions