## Slide 1: Retail Business Processes (RBP) Project Update
A Sub-project of the Service Oriented Architecture (SOA) Initiative

## Slide 2: Service Oriented Architecture (SOA)
Objectives
  Goal is to deliver a technology and framework that allows business to optimize their business processes through better orchestration, management and monitoring
Scope
  Replace current SeeBeyond components with TIBCO
  Deploy sufficient TIBCO licensing footprint to support future implementations
  Deploy Service Oriented Architecture (SOA)

## Slide 3: SOA Sub-projects
Project # | Component | Description | Active/Closed
50121-01 | Service Oriented Architecture | Parent project – TIBCO software purchase; SOA sub-project definition/delivery strategy; SOA methodology approach, standards, template documents | Active until all sub-project are closed; deliverable complete
50121-02 | TIBCO Hawk | Implementation of TIBCO production monitoring software | Closed
50121-03 | Market Information Distribution (MID) | Replacement of SeeBeyond integration and RMC component within Report Explorer functionality | Closed
50121-04 | Framework Services (FS) | Delivery of key underlying TIBCO framework components to support business processes | Closed
50121-05 | Continuous Service Agreement (CSA) | Replacement of SeeBeyond components contained within the CSA business process to support TX SET 2.1 | Closed
50121_06 | Endpoint Services, Phase 1 (ES, Ph1) | Replacement of first sets of existing SeeBeyond point-to-point integration between applications that reside outside of a business process | Closed
50121_07 | Retail Business Processes (RBP) | Replacement of SeeBeyond components contained within the following business process: MVI - MVO - MESI SWI - CSA - DRP USG | Active, scheduled for Late Q4 production
50121_08 | Endpoint Services, Phase 2 (ES, Ph2) | Replacement of last sets of existing SeeBeyond point-to-point integration between applications that reside outside of a business process | Active, scheduled for Late Q4 production with RBP

## Slide 4: Retail Business Processes
Status – Active, in Execution
  RO project, Priority 1.0a, Rank .08
  Sponsor/Owners – Giuliani / Day & Gruber
  Project Oversight / Management– Martinez / Satterfield (PM)
  ERCOT Business – RCC, CODIA, MO Testing
  IT Support – Dev, Release Mgmt, Prod Support, Tech Services
Current Activities
  Development of core components (transaction services) completed
  Started migration of core components to iTest this week
  Scheduled to begin ERCOT UAT of core components next week to run through November timeframe
  Non-core components, (reprocessing & monitoring) development to complete in upcoming weeks with UAT to follow
    Similar approach used for like projects touching same functions (i.e., TX SET releases)

## Slide 5: Retail Business Processes
Testing Considerations
  QA Build-out project delivered test environment more like production environment
  Testing period currently planned for up to 12-week cycle
    ERCOT testing functionality
      Leveraging manual and automated scripts
      Similar to other UAT – do results match expected outcomes?
    ERCOT testing performance / stability
      Using copy of production data
      Performance – is there any degradation to current processing times?
      Load – are production volumes in danger?
      Stability – do processes run for extended period without interruption?
  ERCOT will communicate status of testing efforts to Market via regular notices from Client Services

## Slide 6: RBP Timeline
TX SET 3.0 Development
Production Launch

## Slide 7: Migration Considerations
RMS approval for SLA exception
Migration weekend
  Potential for migration schedule similar to TX SET release whereby transactions to/from ERCOT are ramped down to facilitate migration activities
  Will come back to RMS in September to provide more information and to seek approvals necessary

## Slide 8: Questions / Contact
Adam D. Martinez
Mgr, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com