## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
August 17, 2006

## Slide 2
Project Status Updates
Project Implementation Change
  RO – SCR738 – MarkeTrak (FasTrak replacement)
    Was scheduled for 8/26
    Revised implementation date TBD
Recent Project Initiated
  MO - PRR666 – Modification of RPRS Under-Scheduled Capacity Charge Calculation
Project Placed On Hold
  SO – PRR601 – 15 Minute Ramping for BES and Base Power Schedule
    Severe resource constraints
SO and MO PRR activities are presenting a risk to Nodal efforts

## Slide 3
PPL Updates
Merge with 2007 PPL
  Merging 2006 PPL with 2007 PPL
  Provides a consolidated view of the project list
  Facilitates acceleration of specific projects into 2006
    Example: PRR666
August PPL posted
  Posted August 1
  To be updated week of August 14
Elimination of Combined PPL
  Reduce administrative effort

## Slide 4
2006 PPL
2005 Carryovers
Remaining Projects
2007 PPL
2006 Carryovers
Remaining Projects
Merged PPL
2006 Projects That Will Complete in 2006
2006 Carryovers
Remaining Projects
x
x
x
n/a
x
x
2006 Budget
2007 Budget
0.01
-
0.99
1 - x
x - z
Priority Values
PPL Merge

## Slide 5
Monthly Project Updates
Issue: Improved understanding of ERCOT projects is needed
Solution: Monthly PRS agenda item for a brief overview from one of the five ERCOT Program Areas
Schedule:
Program Area
  January IO IT Operations
  February SO System Operations
  March RO Retail Operations
  April None
  May MO Market Operations
  June IO IT Operations
  July None
  August CO Corporate Operations