| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT Meeting | Date: August 10, 2006 | Completed by: Susan Munson / David Gonzales |
| Attendees: See MCT Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - MCT Meeting - Antitrust Admonition - Introductions - Review June/July Change Controls - Change Control Number 2004-674 - Change Control Number 2004-678 - Change Control Number 2005-687 - Change Control Number 2006-691 - Change Control Number 2006-692 - Change Control Number 2006-693 - Change Control Number 2006-694 - Change Control Number 2006-695 - Change Control Number 2006-696 - Change Control Number 2006-697 - Change Control Number 2006-698 - Change Control Number 2006-699 - Finalize Version 3.0 Requirements Document - Review Document – Draft VersionV1.2 - Only evaluating for categories of Small and Medium will be done by ERCOT monthly. Large will also be categorized as Medium until the TDSP makes changes. Discussion took place on re-classification of customer classes. Additional discussion took place on how many customers a REP can serve (Section H.2.B of 25.4.3) - Questions and Answers - Can we say that this document is finalized? - Document will be sent to Texas SET and RMS. - Document was approved as finalized with the understanding that changes may still come about due to emergency change controls and Terms and Conditions Task Force (TCTF) work still remaining. Break - TX SET 3.0 Timeline - Hope Satterfield, ERCOT PM, reviewed the project timeline and critical dates. - Identify Action Items and Assignments - Next meeting is scheduled for August 22nd 2006. - Safety Net Reject Code from TDSP to ERCOT on 814_04 – Change control needed for 814_11. - Email box for MCT questions/issues - Susan Munson to Post FAQs to MCT website - TML Impacts – ERCOT writing in their internal requirements. ERCOT will report back on TML Changes at next MCT meeting. - Priority Move-In Codes – Discussion at next MCT meeting. - Update/Review RMGRRs and PRR - Review Future Meeting Schedule and Locations - Next Meeting August 22 – ERCOT Austin |  |  |
| Action Items / Next Steps: |  |  |
| - Email box for MCT questions/issues - Susan Munson to Post FAQs to MCT website - TML Impacts – ERCOT writing in their internal requirements. ERCOT will report back on TML Changes at next MCT meeting. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |