## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
COPS Meeting
August 22, 2006

## Slide 2
Summary
No Change

## Slide 3
2006 Goals
2. Existing Profile Evaluation and New Profile Recommendation.
  Settlement trade day transition to new profiles under discussion.
  Tentative timeline has been revised, see later slide.
3. LRS sample selection round two.
a. Accuracy criteria discuss for sample design per timeline.
c. Number of additional meters pending accuracy and allocation criteria.
No Change

## Slide 4
Timeline
update 7/25/2006

## Slide 5
2006 Goals
Processing new profile requests – Oil & Gas.
  ERCOT Recommendation in favor of a flat profile was approved by PWG consensus at the June 28 meeting.
  How to implement is significant issue, Aug. 30 to discuss further.
Stabilizing Annual Validation Migration Issues.
  Annual Validation 2006 on schedule.
  Shall update the default assignments by weather zone at a later date.

## Slide 6
Annual Validation Update
July 14: CR Market Notice sent announcing the ESIID change lists are available
In Progress: ERCOT is coordinating with TDSPs flow of 814_20 transactions
Note: Residential transactions for meter reads effective on or after August 15
Business transactions for meter reads effective on or after October 1

## Slide 7
Other Actions
LPGRR007, IDR Requirement Changes Process for Load Profiling Guide Revisions was approved by COPS in July.
Meeting Procedures for PWG is being developed and pending review.

## Slide 8
Project Update

## Slide 9
Questions up to this point?

## Slide 10
That’s all there is …