| PRR Number | 688 | PRR Title | ERCOT Nodal Implementation Surcharge |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 30, 2006 |  |
| Cost/Budgetary Impact |  | Less than $50,000 |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Implementation to meet an effective date of 10/01/06. |  |
| ERCOT Staffing Impacts (across all areas) |  | No staffing impact. |  |
| ERCOT Computer System Impacts |  | Impacts to the Lodestar Settlement and Billing system. |  |
| ERCOT Business Function Impacts |  | No business function impact. |  |
| Grid Operations & Practices Impacts |  | No grid operations and practices impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on resource availability: To meet the 10/1/06 implementation date, PRR688 will pull resources from other projects. Impact on other projects: Delay to the project to implement PRR666 (Modification of RPRS Under-Scheduled Capacity Charge Calculation).

Comments

None.