| Texas SET Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT Meeting | Date: August 22, 2006 | Completed by: David Gonzales |
| Attendees: See MCT Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - MCT Meeting - Antitrust Admonition - Introductions - Update from MCT Meeting 8/10/2006 - Updated MCT 8/10/2006 notes. - Discussed Customer Billing Information file. Concerns / Issues include: - Information to be included in the Customer Billing Information file in the event that a CR exits the Market. (i.e. Federal Tax ID, Spanish Indicator, Drivers License Number) - Sensitivity of information included in the Customer Billing Information file (Credit Scores) - Additional updates to Market Requirements Document - Discussed Customer Account Number – MCT agreed to leave this field as “Optional”. - Discussed Customer Class – MCT agreed Customer Class would be a two digit code. - Reviewed and revised Terms and Conditions section of V1.4 document. - Review status of Previous Action Items - Impacts to TML – To be discussed at next MCT meeting on 9/11/2006. - Mailbox for MCT Questions/Issues – Spreadsheet has been created for MCT Questions/Issues (MCT@ERCOT.com) - Discussions - Review Draft RMGRR and PRR - RMGRR is in 21 day comment period and will be voted on at September RMS meeting. - Proper Use of Priority Code for Priority Move Ins - Discussed the need for consistent use of Priority Codes. - Suggestion was made to add Priority Code educational information to Retail Market Guide. - Suggestion was made to involve TTPT script sub-team to help write script. - Change Controls - Discussed / revised existing Change Controls and agreed that additional Change Controls needed to be written. - Texas SET 3.0 Project Timeline Update - Discussed the need for specific dates for timeline (i.e. Scripts, Implementation Guide, and Contingency). - Discussed MarkeTrak implementation date. - Redline Implementation Guides to be posted on ERCOT.com by September 1, 2006. - Identify New Action Items and Assignments - Education of CRs on use of Priority Codes for Move-Ins. - Add education section for proper use of priority codes (table of TDSP Standard and Priority codes) to Market Requirements document. - Involve TTPT Script Sub-team to write a Priority Move-In script. - Send redline of updated Market Requirements document to Texas Set list serve. - Identify Issues - Add issues to Issue Log – no issues identified - Review Future Meeting Schedule and Agenda Items - Next Meeting September 11 – ERCOT Austin |  |  |
| Action Items / Next Steps: |  |  |
| - TML Impacts – ERCOT writing in their internal requirements. ERCOT will report back on TML Changes at next MCT meeting. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |