| Texas SET Event Summary |
| --- |
| Event Description: MCT Meeting | Date: August 22, 2006 | Completed by: David Gonzales |
| Attendees: See MCT Attendance Worksheet |
| Summary of Event: |
| MCT Meeting Antitrust Admonition Introductions Update from MCT Meeting 8/10/2006 Updated MCT 8/10/2006 notes. Discussed Customer Billing Information file. Concerns / Issues include: Information to be included in the Customer Billing Information file in the event that a CR exits the Market. (i.e. Federal Tax ID, Spanish Indicator, Drivers License Number) Sensitivity of information included in the Customer Billing Information file (Credit Scores) Additional updates to Market Requirements Document Discussed Customer Account Number – MCT agreed to leave this field as “Optional”. Discussed Customer Class – MCT agreed Customer Class would be a two digit code. Reviewed and revised Terms and Conditions section of V1.4 document. Review status of Previous Action Items Impacts to TML – To be discussed at next MCT meeting on 9/11/2006. Mailbox for MCT Questions/Issues – Spreadsheet has been created for MCT Questions/Issues (MCT@ERCOT.com) Discussions Review Draft RMGRR and PRR RMGRR is in 21 day comment period and will be voted on at September RMS meeting. Proper Use of Priority Code for Priority Move Ins Discussed the need for consistent use of Priority Codes. Suggestion was made to add Priority Code educational information to Retail Market Guide. Suggestion was made to involve TTPT script sub-team to help write script. Change Controls Discussed / revised existing Change Controls and agreed that additional Change Controls needed to be written. Texas SET 3.0 Project Timeline Update Discussed the need for specific dates for timeline (i.e. Scripts, Implementation Guide, and Contingency). Discussed MarkeTrak implementation date. Redline Implementation Guides to be posted on ERCOT.com by September 1, 2006. Identify New Action Items and Assignments Education of CRs on use of Priority Codes for Move-Ins. Add education section for proper use of priority codes (table of TDSP Standard and Priority codes) to Market Requirements document. Involve TTPT Script Sub-team to write a Priority Move-In script. Send redline of updated Market Requirements document to Texas Set list serve. Identify Issues Add issues to Issue Log – no issues identified Review Future Meeting Schedule and Agenda Items Next Meeting September 11 – ERCOT Austin |
| Action Items / Next Steps: |
| TML Impacts – ERCOT writing in their internal requirements. ERCOT will report back on TML Changes at next MCT meeting. |
| Hot topics or ‘At Risk’ Items: |