## Slide 1: Texas Nodal Market Implementation TAC September 7, 2006

## Slide 2: Agenda Topics
Nodal Scenario “Baseline” Update
  TPTF Decision 9/11
  BOD 9/19/06 Commitment - Date & Dollars
Recent Nodal Vendor Selections
  UISOL Selected as Integration Designer/QA
  MIS Vendor Selected; MSA/SOW in Process
Program Staffing Update
  Vendor Community Rallying to Solve EMS Skill Gap
  Integration PM Identified
  Key Project Resources Susceptible to Production Priorities