## Slide 1: Commercial Operations Sub-Committee Update to RMS
September 13, 2006

## Slide 2: Commercial Communications Working Group:
TAC approved COPMGGRR002: Unplanned Outage Communication Process includes :
  Initial basic notification
  Follow-up notification at set intervals with more detailed information
  End of Outage Notification
  Summary of Lessons Learned
  No additional costs to market when bundled with SCR748
  VOTE
PRR and NPRR to “Discontinue Interest Charges for Defaulting Entities at Time of Uplift” recommended to PRS
Notes:     What entities are exposed to the uplift associated with a DAM participant’s failure to pay?
    Questions from COPS discussion:
    Is the 180 day uplift in the draft Nodal Protocols correct?

## Slide 3: Profile Working Group:
Annual Validation on schedule for Residential customers, Business ESIIDs available to REPs on request.
PWG will be requesting the addition of an Oil and Gas profile in the near future
Testing underway by ERCOT to determine the effect of the new Profile Models.
  PWG identified 4 conversion options
  ERCOT staff implementing options in testbed
  Once analysis complete COPS will vote on approach
  Both the new profile models and an implementation plan should come before TAC in Nov
  TAC will need to determine timeframe for implementation (at least 150 days after approval)
Notes:     What entities are exposed to the uplift associated with a DAM participant’s failure to pay?
    Questions from COPS discussion:
    Is the 180 day uplift in the draft Nodal Protocols correct?

## Slide 4
Profile Model Updates Timeline:
Dates |  | New Profiles
8/21/2006 | COPS | Workshop on new profile model transition into market settlement
8/29/2006 | PWG | ERCOT completes analysis of transition alternatives and presents recommendation to PWG
8/30/2006 | PWG | Ratio Analysis and comparison with existing profiles with new profile id assignments from 2006 annual validation
9/27/2006 | PWG | Present new models to PWG and PWG achieves consensus on profile transition and action plan.
10/24/2006 | COPS | Vote on approval
11/2/2006 | TAC | Vote on approval
12/31/2006 |  | Stakeholder approval complete - original was 11/31/2006 given to COPS on 4/28/2006
5/31/2007 |  | 150 days notice complete

## Slide 5: Data Extract Working Group:
Currently meeting every other month
Working with ERCOT staff to determine if another viable alternative exists for screen scraping needs. Everyone agrees a workable solution will need to be determined prior to Nodal market.
ERCOT to deliver several major extracts in 2006:
  PR 30026 Resource ID Extract
  PR 40042_06 Lodestar Batch Extracts & Market Cutover Plan
  PR 40007 SCR 727 Phase II (ERCOT's move of extract to ODS)
  PR 50024 Phase II SCR 727 aka SCR 740 Web Services
Notes:     What entities are exposed to the uplift associated with a DAM participant’s failure to pay?
    Questions from COPS discussion:
    Is the 180 day uplift in the draft Nodal Protocols correct?

## Slide 6: UFE Taskforce:
Currently meeting every other month
Two remaining issues:
  At the request of Ken Donohoo – submit a NPRR to modify language in Section 13 T&D Loses. Protocols currently uses “seasonal”, but a change to “monthly” is needed.
  Requested guidance from COPS around language in current Protocol Section 11.6 UFE Analysis.
    COPS requested TF submit a PRR to remove language requiring additional metering, but leave language requiring ERCOT to provide an annual analysis of UFE
Notes:     What entities are exposed to the uplift associated with a DAM participant’s failure to pay?
    Questions from COPS discussion:
    Is the 180 day uplift in the draft Nodal Protocols correct?

## Slide 7: COPS Nodal Teleconferences:
COPS members holding a weekly teleconference to discuss Nodal Settlement issues.
Group will review documents prior to TPTF final review and provide feedback to TPTF via Alice Jackson and Judy Briscoe
Individual companies still need to file comments
This forum has allowed COPS to provide input to ERCOT on data extract needs, zero fill data, settlement statement needs, and MIS posting needs.
Calls will continue throughout Sept every Friday 1:30 – 3:30 Conference call numbers are posted on ERCOT.COM
Notes:     What entities are exposed to the uplift associated with a DAM participant’s failure to pay?
    Questions from COPS discussion:
    Is the 180 day uplift in the draft Nodal Protocols correct?