| PRR Number | 678 | PRR Title | Allocation of RPRS Over-Collection to QSEs |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 08/01/06 |  |
| Cost/Budgetary Impact |  | PRR678 total: $250k - $500k. Combined implementation of PRR678 and PRR666, Modification of RPRS Under-Scheduled Capacity Charge Calculation, total: $500k - $600k. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated project time for implementation of PRR678: 4 - 6 months (initiation to implementation). Estimated project time for the combined implementation of PRR666 and PRR678: 6 – 9 months (initiation to implementation). Note: project time is approximate, contingent on resolution of total project requirements for both PRR666 and PRR678. |  |
| ERCOT Staffing Impacts (across all areas) |  | Build impacts: Package 1: PRR 678 appears to require limited system changes. Package 2: Settlement staff and consultant will need to perform Settlement system changes to implement the PRR requirements related to the allocation of the Replacement Reserve Services (RPRS) over-collection, Replacement Reserve Uplift Charge, and other associated changes previously identified in PRR666. Ongoing impacts: Long-term impact on current staff is expected to be minimal because the required processes will be automated. |  |
| ERCOT Computer System Impacts |  | Package 1: POS-MOS. Package 2: Lodestar. |  |
| ERCOT Business Function Impacts |  | No impact. |  |
| Grid Operations & Practices Impacts |  | No impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: Nodal development staff resources may be used to develop RPRS system changes. Impact to Other Projects: Nodal market design and development projects may be impacted by the assignment of Nodal development resources to the implementation of PRR678.

Comments

Start-date for initiating system change project is dependent on its assigned priority and ranking in relation to that of other currently approved System and Market Operations projects, including the completion of projects currently in progress.