| PRR Number | 673 | PRR Title | Adjust SCE Performance Charge Scale Factor |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 09/14/06 |  |
| Cost/Budgetary Impact |  | Less than $50,000 |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated project implementation time is two to three months (initiation to implementation). |  |
| ERCOT Staffing Impacts (across all areas) |  | None. ERCOT recommends project be fully automated. |  |
| ERCOT Computer System Impacts |  | This PRR would require: - Package 1 code change to calculate ERCOT daily average CPS-1 scores. - System development to allow for the migration of CPS-1 data to the data archive. - Website development to present the data. |  |
| ERCOT Business Function Impacts |  | No Impact. |  |
| Grid Operations & Practices Impacts |  | No Impact. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

No interim solutions

Feasibility of Implementation

Impact on Resource Availability: Work on this project will draw existing development, testing and implementation staff from other work to a minor extent. Impact on Other Projects: Work on this project will draw existing development, testing and implementation staff from other work to a minor extent.

Comments

None.