## Slide 1: ERCOT Staff 2006 Annual Validation Update
As of September 26, 2006

## Slide 2
TDSP – ERCOT Annual Validation 2006 Update

## Slide 3
TDSP – ERCOT Annual Validation 2006 Update
AEP has found a work around to not send the second 814-20 which will allow us to get back to the original completion of sending 814-20s from the TDSPs to 10-2-2006
Currently processing 814-20 transactions from 9-16-2006
At the current processing rate the backlog for 814-20s is approximately 11 days
Projected schedule reflects ERCOT processing
  30,000 814-20s Monday – Friday
  40,000 814-20s Saturday and Sunday
Submission of Business 814-20 transactions for Annual Validation is expected to start on October 13, 2006 (instead of October 1) as a result of the delay in submitting and processing Residential transactions.
Note: Future volumes of Residential AV transactions are expected to be greatly reduced because of the new assignment algorithm implemented this year.