## Slide 1: RMS Update to TAC
October 6, 2006

## Slide 2: RMS Updates
MarkeTrak Project
Duplicate Transaction Issues
Service Availability Report
Upcoming Voting Items

## Slide 3: RMS Updates--MarkeTrak
ERCOT and Market Participants have resolved all known API issues and testing with MPs is underway
2 new GUI issues detected for Excel Scientific Notation and Mass Update requests
RMS approved ERCOT recommendation to proceed with remaining project activities in support of a November 13th launch date
  Since Sept. RMS meeting, ERCOT has informed MPs that both issues will be resolved and incorporated into product launch
Budget increase estimated at $188K includes:
  Completion of planned activities for production migration
  and project closure
  New activities for API/GUI issue resolution
  Repeat activities for testing and training

## Slide 4: RMS Updates—Duplicate Transactions
ERCOT identified two types of duplicate transactions
  PaperFree duplicate transactions
  Siebel Move-In, Move-Out and Switch duplicate transactions
PaperFree duplicates
  Root cause has not been identified
  Previous changes to retail code have allowed for multiple validations and alerts
  ERCOT to investigate additional software alerts and monitoring
  Further review of hardware environment

## Slide 5: RMS Updates—Duplicate Transactions
Siebel Duplicates
  Caused by batch transaction exceptions
  Previous changes to retail code have enabled support analysts to detect duplicate transactions and reduce the volume received by MPs
  SIR to correct errors was initially released in July 2006 but changes were withdrawn
  SIR has been refined and re-tested. Currently scheduled for release 12/2/2006
  Further review of hardware environment

## Slide 6: RMS Updates—Duplicate Transactions
Next Steps
  Confirm Development and Test environments match Production to recreate problem
  Replace Paperfree server in Test
  TDTWG to review each data integrity issue
    Identify root cause
    Suggest resolution
    Review pending projects that may provide resolution
    Provide analysis to RMS and draft SCRs

## Slide 7: RMS Updates—Service Availability
SCR 745 Phase I-NAESB
SCR 745 Phase II-Paperfree
99.9% availability target for these systems needed to meet 99.25% availability target for all retail systems.
RMS reviewed revised service availability report that will be forwarded to TAC

## Slide 8: Year-To-Date Net Service Availability-Mock Up

## Slide 9: July 2006 Net Service Availability- Mock Up

## Slide 10: Retail Transaction Processing Availability Summary- Mock Up

## Slide 11: RMS Updates—Upcoming Voting Items
November
RMGRR040 Estimated Meter Reads
RMGRR041 Safety Net Revisions
RMGRR042 Mass Transition
December
RMGRR043 Historical Usage
RMGRR044 TDSP Invoice Disputes
RMGRR045 Disconnect for Non-Pay
PRR693 Transaction Updates for TX SET 3.0 and Priority/Standard Move-Ins

## Slide 12
RMS Update to TAC
Questions?