## Slide 1: Role of Account Management at ERCOT
Texas Market Link, Phase 3
PR 40103
Project Update
Commercial Operations Subcommittee
October 24, 2006
Adam D. Martinez
Mgr., Market Operations DPO

## Slide 2: Background ERCOT Requirements Analysis
Recap – In September ERCOT presented analysis for the 16 requirements under review by COPS for TML, Phase 3
Requirements
  1 requirement already addressed in a different project (SCR740)
  3 requirements significant in effort; merit consideration as a project
  12 remaining requirements small in effort; address via SIR process
Estimated Delivery Timeframes
  Under SIR process, estimate delivery target no sooner than 2Q07
  Under project process, estimate delivery target no sooner than 3Q07
Constraints
  Targets based on current project pipeline and resource allocations
  SIRs can be implemented during scheduled monthly releases

## Slide 3: Background ERCOT Recommendation / COPS Feedback
ERCOT Recommendation
  Cancel current Zonal project, PR-40103. Need COPS vote to remove the project from the 2006/2007 PPL
  Address remaining Zonal requirements under the SIR process – OR – wait to implement requirements under Nodal “MIS” project
COPS Feedback
  Analysis, as well as resource constraints for both Market and ERCOT, support cancellation of Zonal project
  Request that Zonal project team send list of requirements to the Nodal “MIS” team for inclusion under Nodal
  Chair advised subcommittee that cancellation vote to occur in October
  Chair asked that Market Participants file SCRs for any requirements in PR-40103 that they want implemented under Zonal

## Slide 4: Proposed Revision to MO PPL
Please note: This is not the entire MO PPL, only a sub-set through 2007 Priority 7 project. The latest Market version, updated 10/13/07, can be viewed at http://www.ercot.com/services/comm/projects/archives/2006/Project_Priority_List_20071013_Mkt.xls.

## Slide 5: Project Vote – Suggested Motion
COPS vote requested by ERCOT in support of proposed motion to:
  “Cancel PR-40107, TML Phase 3, from the 2006/2007 MO
  PPL and release funds for other project initiatives; with
  the understanding that…
    ERCOT project team will ensure that Nodal team has list of TML Phase 3 requirements for consideration within Nodal MIS project; and
    Any Market Participant interested in continued implementation of a TML Phase 3 requirement will file the SCR needed to address that request”

## Slide 6: Questions / Contact
Adam D. Martinez
Mgr, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com