## Slide 1: Data Extracts Working Group (DEWG) Update
Tuesday, October 23, 2006

## Slide 2: Meeting Schedule
Last Meeting
  October 19, 2006
    ERCOT Austin 168
Next Meeting
  November 9, 2006
    ERCOT Austin 168

## Slide 3: DEWG Update
Screen Scraping Issues
  MPs concerned that ERCOT “policies” conflict with current necessity to screen scrape or use continual website refreshing techniques
  ERCOT Action Item from DEWG:
    ERCOT to advise DEWG whether there is a Best Practices associated with “screen scraping” of ERCOT webpages, i.e. this is allowed under specific circumstances. If so, DEWG requests that ERCOT define when MPs can use screen scraping; otherwise advise DEWG how ERCOT can provide information available on ERCOT webpages that is not available in another format – at the same time or at a greater frequency in some instances.
  ERCOT announced at DEWG that they agreed the market does lack formal policies surrounding the screen scraping issue and that a Best Practices approach would an appropriate way to proceed.
    Expected draft document by November 9, 2006 DEWG.
  Nodal concerns may need to be addressed – The MIS group under TPTF is aware of market concerns and has added the issues to their issue log

## Slide 4: DEWG Update
Data Extract Projects
  PR 30026 EPS Meter Data Extract aka Resource ID Extract
  PR 40042_06 Lodestar Batch ExtractsPR 50005 EMMS Extracts
  PR 50025 ESIID Lookup/TDSP ESIID Extract (PRR 312)
  PR 40007 SCR 727 Phase II (ERCOT?s move of extract to ODS)
  PR 50024 SCR 727 Phase II aka SCR 740 Web Services
  PR 50030 EDW Lodestar Transition
  PR 50059 EDW Siebel Transition
    DEWG conference call held on this project to discuss MP concerns around the delivery of ‘weekly full’ extracts. ERCOT is currently reviewing recommendations provided by MPs.

## Slide 5
September
October
November
9/21
EIS Production Migration
PR 40042_06
Late 10/2006
Complete Production Stabilization
Market Go Live
PR 30026
PR 40042_06
10/9
ITEST Begins for 12/2/06 release
PR 50024
December
10/15
PR 40007
Post User Guide with Cutover Plan
12/11
ITEST Begins for 1/18/07 release
PR 50059 extracts
9/19
EIS Production Migration
PR 30026
9/22
PR 40042_06
Production Stabilization begins
12/2
EIS Production Migration
PR 50024
12/9
EIS Production Migration
PR 40007
PR 50059 phase I
PR 50025
PR 50030
10/2
Go Live
PR 50025
TDSP ESIID Extract
January
February
11/10
PR 50024
Technical & Business Training Session by ERCOT
1/2007
Complete Production Stabilization
Market Go Live
PR 40007
1/18
EIS Production Migration
PR 50059 extracts
2/20
Complete Production Stabilization
Market Go Live
PR 50059 extracts
11/27
PR 50024
Post final User Documentation
MPs request stabilization files for review
MPs request stabilization files for review
MPs request stabilization files for review
PR 30026 Production Stabilization begins
10/16
ITEST Begins for 12/2/06 release
PR 50024
11/6
PR 50024
Post updated User Documentation
Timeline Targets Consolidated Summary*
*Slide copied from ERCOT presentation to DEWG on 10/19/2006

## Slide 6: DEWG Update
Settlement Statement Market Notices
  Concerns raised about large volume of recent Settlement related notices
  ERCOT provided a review of the October 2006 Settlement Statement Incidents (see presentation on DEWG website)
  Summary of causes
    Bad storage volumes
    Corrupt Statements, reruns necessary
    Emergency SIR migrated, later backed out
    Lodestar Database Server storage path rerouted mid-day
    Final Settlement Statements not opening for a TD
    Critical memory error
    Statements not mapping through Paperfree
    Statement creation process interruption and recovery

## Slide 7: Questions ???