| - ERCOT Retail Client Services & Testing |  |  |
| --- | --- | --- |
| Event Description: DEWG | Date: October 19, 2006 | Completed by: DPage |
| Attendees: Jackie Ashbaugh (ERCOT), Jill Trafenstedt (LCRA), Dwight Page (ERCOT), Johnny Robertson (TXUE), Annette Morton (AEP), Bill Barnes (ERCOT), Tom Kornegay (ERCOT), Zachary Collard (CNP), Denise Taylor(ERCOT), Tim Carter (Constellation), Bill Barnes (ERCOT), Matt Mereness (ERCOT) Phone: Debbie, Judy Briscoe (BP), James Bailey (Reliant), Mike Moran (Reliant), Aaron Smallwood (ERCOT), John Griffin |  |  |
| - Summary of Event |  |  |
| - Antitrust Admonition/Agenda Review/Introductions/Past Meeting Minutes - Data Extract Projects – Targeted timeline review – Jackie Ashbaugh - See timeline presentation for detailed information on date specifics for extract implementations. See key document (ERCOT Updates EIS Projects 101906) - Targeted timeline review - PR 30026 EPS Meter Data Extract aka Resource ID Extract - PR 40042_06 Lodestar Batch Extracts - PR 50005 EMMS Extracts - PR 50025 ESIID Lookup/TDSP ESIID Extract (PRR312) - PR 40007 SCR 727 Phase II (ERCOT's move of extract to ODS) - PR 50024 SCR 727 Phase II aka SCR740 Web Services - PR 50030 EDW Lodestar Transition - PR 50059 EDW Siebel Transition - MP concerns on PR 50059 EDW Siebel Transition - Looking for options in addition to those slated to be delivered. - Con-call set-up to obtain a consensus recommendation without holding up the project. - COPS market testing —only 2 MPs requested test files and they have been delivered - ODS Project Progress for Lodestar Extracts - Lodestar Extracts Timing – See key document (ERCOT Updates EIS Projects 101906) - PR 50024 SCR 727 Phase II aka SCR 740 Web Services - See key document (ERCOT Updates EIS Projects 101906 pages 8 & 9). - ERCOT posted a new WSDL file that is MS.NET compatible. - Technical and Business Training Session November 10th. - COPS Update – Z. Collard – See official COPS Minutes for September Meeting - RMS Update – Z. Collard – See official RMS Minutes for September Meeting - Participant Transaction Report aka Darkside Report – Jackie Ashbaugh - The Darkside Report will be discontinued December 2, 2006 - Screen Scraping – Matt Mereness MPs concerned that ERCOT “policies” conflict with current necessity to screen scrape or use continual website refreshing techniques - ERCOT Action Item from DEWG: - ERCOT to advise DEWG whether there is a Best Practices associated with “screen scraping” of ERCOT webpages, i.e. this is allowed under specific circumstances. - If so, DEWG requests that ERCOT define when MPs can use screen scraping; otherwise advise DEWG how ERCOT can provide information available on ERCOT webpages that is not available in another format – at the same time or at a greater frequency in some instances. - ERCOT announced at DEWG that they agreed the market does lack formal policies surrounding the screen scraping issue and that a Best Practices approach would an appropriate way to proceed. - Expected draft document by November 9, 2006 DEWG. - Nodal concerns may need to be addressed – The MIS group under TPTF is aware of market concerns and has added the issue to their issue log - Matt invited additional companies to participate in the MIS subgroup. - ERCOT does reserve the right to block an IP address if it is bringing down the system. It should also be pointed out that whenever possible ERCOT will try and identify the MP involved to address the issue before the IP address is blocked. - Settlement Statement Market Notices – Bill Barnes – See Settlement Statement Presentation - Settlement Statement Market Notices - Concerns raised about large volume of recent Settlement related notices - ERCOT provided a review of the October 2006 Settlement Statement Incidents (see presentation on DEWG website) - Summary of causes - Bad storage volumes - Corrupt Statements, reruns necessary - Emergency SIR migrated, later backed out - Lodestar Database Server storage path rerouted mid-day - Final Settlement Statements not opening for a TD - Critical memory error - Statements not mapping through Paperfree - Statement creation process interruption and recovery |  |  |
| - Action Items / Next Steps: |  |  |
| Conduct Conference call on options for PR 50059 EDW Siebel Transition Draft document on Screen Scraping due by November 9, 2006 |  |  |