## Slide 1: TPTF Update for TAC Nov 2, 2006 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Training | Update on recent TPTF revisions to Training Curriculum Document and Market Participant Training Readiness Document | For review
4. Approval of Milestone | Request TAC approval of Milestone – Business Requirements Complete for: CRR- Congestion Revenue Rights Commercial Operations : Real-Time CRR Settlements CRR Balancing Account Settlement CRR Auction Settlements and Revenue Disbursement RMR Settlement Settlement Invoice Settlement Statement Credit Monitoring Financial Transfer | For Vote

## Slide 3
Meeting Summary – October 9-10
Meetings October 9-10, 24-25
On October 9th, TPTF discussed the following:
  TPTF edited the Training Curriculum Document to clarify that the frequency of training for the Transmission 101 course should be once/month rather than spring for each year.
    On October 9th TPTF approved a motion to waive the notice to vote on this correction. Motion carried by a unanimous voice vote with all segments, except Independent Generators, present.
    On October 9th TPTF approved a motion to correct the Training Curriculum Document to reflect that the Transmission 101 course would be offered monthly, and to approve the document with that change. Motion carried by a unanimous voice vote with all segments, except Independent Generators, present.
  MIS Requirements (also known as Web Portal)
    Reviewed disposition of market comments on MIS Business Requirements.

## Slide 4
Meeting Summary – October 9-10
On October 9th, (continued):
  MIS Requirements (continued)
    On October 9th, TPTF approved the Business Requirements for MIS as being in compliance with the applicable Nodal protocols contingent to the MIS team returning to TPTF at the October 24, 2006 meeting with the TML Gap Analysis, a description of the Web Services Interface (that is, Real-Time data), and a description of how the Alerts, Notifications, and Messaging component will work and with subsequent approval of these three documents by TPTF. TPTF approved the motion by a ballot vote with 91.7% in favor, 8.3% opposed, and no abstentions. All Market Segments, except Independent Generators, were present.
  CRR Requirements
    Started an extensive, page-by-page, review of CRR Business Requirements document. Completion of review was delayed until October 10th.
  Nexant/CRR vendor provided a product demonstration to interested participants following meeting.

## Slide 5
Meeting Summary – October 9-10 (continued)
On October 10, we discussed:
  Commercial Operations Business Requirements
    Reviewed disposition of market comments on:
      Real-Time CRR Settlements
      CRR Balancing Account
      CRR Auction Settlements and Revenue Disbursement
      On October 10th, TPTF approved these three requirements (Commercial Operations Business Requirements for Real-Time CRR Settlements, CRR Balancing Account, and CRR Auction Settlements and Revenue Disbursement) as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (Calpine, City of Dallas, City of Allen, Town of Flower Mound, and Residential Consumers). All Market Segments, except cooperatives, were present.
    Reviewed disposition of market comments on RMR Settlement Business Requirements.
      On October 10th, TPTF approved Commercial Operations Business Requirements for RMR Settlements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 72.4% in favor, 27.6% opposed, with seven abstentions (Austin Energy, City of Allen, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, and Cirro Group). All Market Segments, except Cooperatives, were present.

## Slide 6
Meeting Summary – October 9-10 (continued)
On October 10 (continued):
  Commercial Operations- Initial Review of Business Requirements for:
    Interfaces
    Financial Transfer
    Miscellaneous
    Disputes
    Registration
  CRR Business Requirements review continued
    On October 10th, TPTF approved the Business Requirements for Congestion Revenue Rights document as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with two abstentions (Calpine and City of Allen). All Market Segments, except the Cooperatives, were present.

## Slide 7
Meeting Summary – October 24-25
On October 24, TPTF discussed:
  Nodal Program update given by Ron Hinsley
  MMS and EMS Business Requirement update given by Al Hirsch
    Anticipate MMS Business Requirements review in early-Nov.
    Anticipate EMS Business Requirements review in late-Nov.
  MIS Update
    As a follow-up to the contingent approval of MIS Business Requirements on October 9th, the MIS team provided presentations on the TML Gap Analysis, Description of WebServices Interface, and Description of How Alerts, Notification, and Messaging Components work.
    TPTF agreed to review these documents by November 1st and formally consider approval at the Nov 6th TPTF meeting.
  Integration Update
    ERCOT provided an Integration Design Authority (IDA) update on the integration strategy of data elements between systems and market participants. It was agreed this review was useful and should continue to be updated and reviewed by the market.

## Slide 8
Meeting Summary – October 24-25 (continued)
On October 24 (continued) :
  Review draft NPRR for synchronization of PRR624- Clarification of MP Default Language
    On October 24th, TPTF approved the draft NPRR for synchronization of PRR624 as submitted. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (Austin Energy, Residential Consumers, and Exelon). All Market Segments, except the Cooperatives, were present.
  EDW Requirements Review
    Initial review of Business Requirements for the Independent Market Monitoring and Data Collection Requirements as defined in Section 17 of protocols.
    Comments are due from the market by November 1.
  NPRR019-Black-Start Testing Requirements
    PRS assigned to TPTF for review
    ERCOT Legal joined TPTF in a review of the NPRR with special attention to ERCOT’s comments.
    Hearing no verbal comments from TPTF members, participants were invited to comment at PRS.

## Slide 9
Meeting Summary – October 24-25 (continued)
On October 24 (continued) :
  Review of NPRR018-Separate LaaR and Generator Market Clearing Price for Capacity for Responsive Reserves
    PRS assigned to TPTF for review of completeness
    ERCOT Settlements submitted comments to include language and equations needed in Supplemental Ancillary Services Market (SASM).
    Policy discussion over whether SASM should have single or separate clearing prices.
    Participants were invited to comment on the NPRR.
  LMP during EECP - deferred to later date
  CIM Compliant Modals for Annual CRR Model – deferred to later date
  Review of draft NPRR for ICCP-only in Nodal market
    One Market Participant engaged the costs and considered alternatives to an ICCP-only environment for ERCOT real-time communications. Proposed also allowing DNP over TCP/IP.
    ERCOT discussed their concerns with the Market Participant’s proposal.

## Slide 10
Meeting Summary – October 24-25 (continued)
On October 24 (continued) :
  Review of draft NPRR for ICCP-only in Nodal market (continued)
    On October 24th, TPTF approved the draft NPRR for ICCP as submitted. TPTF approved the motion by a ballot vote of 100% in favor, with twelve abstentions (GEUS, Suez, City of Dallas, City of Allen, Town of Flower Mound, Residential Consumers, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy). All Market Segments were present.

## Slide 11
Meeting Summary – October 24-25 (continued)
On October 25 we discussed:
  Commercial Operations Business Requirements
    Registration Business Requirements deferred to later date.
    TPTF reviewed COPS feedback and disposition of market comments on Invoices and Statements Business Requirements documents.
      On October 25th, TPTF approved the two Business Requirement documents for Invoices and Statements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments were present.
    For Commercial Operations Miscellaneous Requirements there was discussion of details, ownership, and necessary NPRRs for Miscellaneous Credit and Debits in Nodal.
      There was support for moving this document to COPS to be addressed by a COPS task force.
      No TPTF approval will be required.

## Slide 12
Meeting Summary – October 24-25 (continued)
On October 25 (continued):
  Commercial Operations Business Requirements (continued)
    Credit Monitoring Requirements were reviewed, including updates from the Credit Working Group.
      On October 25th, TPTF approved the Credit Monitoring Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with two abstentions (LCRA and AEP). All Market Segments were present.
    Financial Transfer Business Requirements were reviewed with the disposition of market comments.
      On October 25th, TPTF approved the Financial Transfer Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (City of Denton, CenterPoint, City of Allen). All Market Segments were present.

## Slide 13
Meeting Summary – October 24-25 (continued)
On October 25 (continued):
  Commercial Operations Business Requirements (continued)
    Review of Dispute Business Requirements was deferred.
    Initial reviews of the following business requirement documents were provided. Market comments are due October 31st.
      Data Extracts and Market Data Transparency (Comm Ops)
      Start-Up Eligibility
      Average Incremental Energy Costs
      Data Aggregation
      Verifiable Costs
  ERCOT shared that it will be working with TDSPs and RMS to determine impacts and methods for updating substation identifiers (require unique names in Nodal). This would not be a system change for Retail, rather a transaction required for impacted ESIIDs (814-20 transaction- maintain ESIID) to update the substation identifiers.

## Slide 14
Next Meetings
Next meetings
  Monday, November 6 and Tuesday, November 7
  Tuesday, November 28 through Thursday, November 30
On November 6 & 7, will be discussing:
  Potential approval of EDW/Market Monitor Business Requirements
  Initial review of MMS Business Requirements
  Commercial Operations Requirements
    Potential Approval of: Start-Up Eligibility, Disputes, Extracts, AIEC, Disputes, Verifiable Costs
  MIS Update
  Training Update
  LMP for EECP
  SoSA
  CIM compliant model for annual CRR model
  Discuss how COP is used in DAM and RUC

## Slide 15: Training Curriculum Document
Updated as of October 9, 2006 (excerpt of document below)

## Slide 16: Market Participant Training Readiness Document
Updated as of September 27, 2006 (excerpt of document below)

## Slide 17
TAC Approval of Milestones
On October 10th, TPTF approved these three requirements (Commercial Operations Business Requirements for Real-Time CRR Settlements, CRR Balancing Account, and CRR Auction Settlements and Revenue Disbursement) as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (Calpine, City of Dallas, City of Allen, Town of Flower Mound, and Residential Consumers). All Market Segments, except cooperatives, were present.
On October 10th, TPTF approved Commercial Operations Business Requirements for RMR Settlements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 72.4% in favor, 27.6% opposed, with seven abstentions (Austin Energy, City of Allen, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, and Cirro Group). All Market Segments, except Cooperatives, were present.
On October 10th, TPTF approved the Business Requirements for Congestion Revenue Rights document as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with two abstentions (Calpine and City of Allen). All Market Segments, except the Cooperatives, were present.

## Slide 18
TAC Approval of Milestone (continued)
On October 25th, TPTF approved the two Business Requirement documents for Invoices and Statements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments were present.
On October 25th, TPTF approved the Credit Monitoring Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with two abstentions (LCRA and AEP). All Market Segments were present.
On October 25th, TPTF approved the Financial Transfer Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (City of Denton, CenterPoint, City of Allen). All Market Segments were present.

## Slide 19
TAC Approval of Milestone (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of Real-Time CRR Settlements Business Requirements
  Approval of CRR Balancing Account Settlement Business Reqts
  Approval of CRR Auction Settlements and Revenue Disbursement
  Business Reqts
  Approval of RMR Settlements Business Requirements
  Approval of Congestion Revenue Rights Business Requirements
  Approval of Settlement Invoice Business Requirements
  Approval of Settlement Statement Business Requirements
  Approval of Credit Monitoring Business Requirements
  Approval of Financial Transfer Settlements Business Requirements

## Slide 20
Questions
?